Republic of Tajikistan

Agency for Land Reclamation and Irrigation and Ministry of Energy and Water Resources

of the Republic of Tajikistan

Second Strengthening Water and Irrigation Management 2 – Tajikistan (P515852)

ENVIRONMENTAL AND SOCIAL

COMMITMENT PLAN (ESCP)

Appraisal Version

Draft April 22, 2026

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN

- The Republic of Tajikistan (hereinafter referred to as the “Recipient”) will implement the Second Strengthening Water and Irrigation Management - Tajikistan Project (the Project) with the involvement of the Ministry of Energy and Water Resources of the Republic of Tajikistan (MEWR) and the Agency for Land Reclamation and Irrigation under the Government of the Republic of Tajikistan (ALRI), supported by the a Project Management Unit in ALRI and a Project Implementation Unit in MEWR, as set out in the Financing Agreement. The International Development Association (the Association) has agreed to provide financing for the Project, as set out in the referred agreement.

- The Recipient shall ensure that the Project is carried out in accordance with the Environmental and Social Standards (ESSs) and this Environmental and Social Commitment Plan (ESCP), in a manner acceptable to the Association. The ESCP is a part of the Financing Agreement. Unless otherwise defined in this ESCP, capitalized terms used in this ESCP have the meanings ascribed to them in the referred agreement.

- Without limitation to the foregoing, this ESCP sets out material measures and actions that the Recipient shall carry out or cause to be carried out, including, as applicable, the timeframes of the actions and measures, institutional, staffing, training, monitoring, and reporting arrangements, and grievance management. The ESCP also sets out the environmental and social (E&S) instruments that shall be adopted and implemented under the Project, all of which shall be subject to prior consultation and disclosure, consistent with the ESS, and in form and substance, and in a manner acceptable to the Association. Once adopted, said E&S instruments may be revised from time to time with prior written agreement by the Association.

- As agreed by the Association and the Recipient, this ESCP will be revised from time to time during Project implementation, to reflect adaptive management of Project changes and unforeseen circumstances or in response to Project performance. In such circumstances, the Recipient and the Association agree to update the ESCP to reflect these changes through an exchange of letters signed between the Association and the Recipient specified in the Grant Agreement. The Recipient shall promptly disclose the updated ESCP.

- The subsection on “Indicators for Implementation Readiness” below identifies the actions and measures to be monitored to assess Project readiness to begin implementation in accordance with this ESCP. Nevertheless, all actions and measures in this ESCP shall be implemented as set out in the “Timeframe” column below irrespective of whether they are listed in the referred subsection.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBLE ENTITY |
| --- | --- | --- | --- |
| IMPLEMENTATION ARRANGEMENTS AND CAPACITY SUPPORT |  |  |  |
| A | ORGANIZATIONAL STRUCTURE Maintain a Project Management Unit (PMU) within ALRI and a Project Implementation Unit (PIU) within MEWR with qualified staff and resources to support the management of environmental, social, health and safety (ESHS) risks and impacts of the Project. In accordance with the vetted Terms of Reference, engage: (i) an Environmental Specialist, (ii) a Social Specialist, (iii) an Occupational Health and Safety (OHS) Specialist, and (iv) a Communications and Stakeholder Engagement Specialist for the ALRI PMU; and (v) an Environmental and Social Specialist for the MEWR PIU. | Maintain the ALRI PMU and MEWR PIU and hire the ESHS specialists no later than thirty (30) days after the Effective Date of the Project, and, thereafter, maintain the PMU and PIU ESHS specialists throughout Project implementation. | MEWR, ALRI |
| B | CAPACITY BUILDING PLAN/MEASURES - Project staff and other key stakeholders, including Project workers, must undergo training on the following topics: - Specific aspects of environmental and social assessment, including preparation of environmental and social management plans (ESMPs), and social impacts of policy reforms - Biodiversity protection and chance find procedures for flora and fauna, including identification of sensitive habitats (e.g., wetlands) and procedures for halting works and notification in accordance with the ESMF/ESMP. - Code of practice for the construction Hazardous and non-hazardous waste management plan - Occupational health and safety measures - Health and safety risks to the community. - Measures to prevent and respond to GBV/SEA/SH risks and incidents - Stakeholder engagement including consultations on policies and functioning of Grievance Mechanism for Project activities and Project workers. - Incident including accidents reporting. - As part of the capacity building for the irrigation sector, the Project will prepare a guidance note on the integration of environmental and social risk management in irrigation planning and design decisions and a social impact assessment of policy changes and meaningful engagement with non-governmental actors; and will include E&S risk management in the implementation of youth engagement initiatives, including faculty support, internships, and programs to attract and retain young professionals, taking into account gender balance in the irrigation sector. | - Initial training shall be provided no later than 60 days after the Effective Date of the Project. Refresher trainings shall be provided as needed during Project implementation. - Capacity building for the irrigation sector shall be initiated within one year of the Effective Date of the Project. | ALRI PMU and MEWR PIU |
| MONITORING AND REPORTING |  |  |  |
| C | REGULAR REPORTING Prepare and submit to the Association regular monitoring reports on the environmental, social, health and safety (E&S) performance of the Project, including implementation of the ESCP and E&S instruments, on a bi-annual basis. The reports shall include, inter alia: - Status of preparation and implementation of E&S instruments required under the ESCP. - Summary of stakeholder engagement activities carried out as per the Stakeholder Engagement Plan. - Complaints submitted to the grievance mechanism(s), the grievance log, and progress made in resolving them. - E&S performance of contractors and subcontractors as reported through [monthly] contractors’ and supervision firms’ reports. - Number and status of resolution of incidents and accidents reported under action E below. | Submit bi-annual reports to the Association throughout Project implementation, commencing after the Effective Date. Submit each report to the Association no later than thirty (30) days after the end of each reporting period. | ALRI PMU and MEWR PIU |
| D | CONTRACTORS’ MONTHLY REPORTS Require contractors and supervising firms to provide monthly monitoring reports on E&S performance in accordance with the metrics specified in the respective bidding documents and contracts and submit such reports to the Association. | Submit the monthly reports to ALRI PMU and MEWR PIU, and, thereafter, throughout the Project implementation. | Contractors and Supervision Engineer |
| E | INCIDENTS AND ACCIDENTS Notify the Association of any incident or accident relating to the project that has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public, or workers, including those resulting in death or significant injury to workers or the public; acts of violence, discrimination, or protest; unforeseen impacts to cultural heritage or biodiversity resources; pollution of the environment; dam failure; forced or child labor; displacement without due process (forced eviction); allegations of sexual exploitation or abuse (SEA) or sexual harassment (SH); or disease outbreaks. Provide available details of the incident or accident to the Association upon request in accordance with ESS1. Arrange for an appropriate review of the incident or accident to establish its immediate, underlying, and root causes. Prepare, agree with the Association, and implement a Corrective Action Plan that sets out the measures and actions to be taken to address the incident or accident and prevent its recurrence. | Notify the Association no later than 48 hours after learning of the incident or accident. Provide available details upon request. Provide a review report and Corrective Action Plan to the Association no later than 15 days following the submission of the initial notice, unless a different timeframe is agreed upon in writing by the Association. | ALRI PMU and MEWR PIU |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ENVIRONMENTAL AND SOCIAL ASSESSMENTS AND/OR PLANS - Prepare, consult upon, disclose, adopt, and thereafter implement, an Environmental and Social Management Framework (ESMF) for the Project, consistent with the relevant ESSs and acceptable to the Association. - Prepare, consult upon, disclose, and implement Environmental and Social Impact Assessments (ESIAs) and corresponding Environmental and Social Management Plans (ESMPs) or ESMPs Checklists for low risk works consistent with the relevant ESSs as set out in the ESMF for the site-specific subprojects of the Project. - The proposed subprojects described in the exclusion list set out in the ESMF shall be ineligible to receive financing under the Project. - Any construction in protected areas or priority areas for biodiversity conservation, as defined in national law - Activities that may significantly alter river flow regimes, water abstraction levels, or downstream water availability. - Any construction or works beyond the rehabilitation and modernization of existing schemes and infrastructure, involving minor alterations or additions within the existing footprint and permitted/design capacities - Activities that have the potential to cause any significant loss or degradation of critical natural habitats, whether directly or indirectly, or which would lead to adverse impacts on natural habitats - Purchase or use of banned/restricted pesticides, insecticides, herbicides, and other dangerous chemicals (banned under national law and World Health Organization (WHO) category 1A and 1B pesticides) - Any activity affecting physical cultural heritage, such as graves, temples, churches, historical relics, archeological sites, or other cultural structures consistent with the ESS8. - Construction of new dams or reconstruction of large dams - Activities that may cause or lead to forced labor or child abuse, child labor exploitation or human trafficking, or subprojects that employ or engage children, over the minimum age of 14 and under the age of 18, in connection with the project in a manner that is likely to be hazardous or interfere with the child’s education or be harmful to the child’s health or physical, mental, spiritual, moral, or social development - Any activity on land that has disputed ownership or tenure rights - Any activity that will cause physical relocation of households | - Prepare, consult upon, disclose and adopt an ESMF prior to completion of Project Appraisal and thereafter implement it throughout the implementation of the Project. - Prepare, consult upon, disclose, the ESIAs and ESMPs before subproject approval, prior to the commencement of civil work, and thereafter implement the ESIAs and ESMPs throughout the implementation of the Project. | ALRI PMU |
| 1.2 | MANAGEMENT OF CONTRACTORS Incorporate the relevant aspects of the ESCP, including, inter alia, the relevant E&S instruments into the ESHS specifications of the procurement documents and contracts with contractors and supervising firms. Thereafter, ensure that the contractors and supervising firms comply and cause subcontractors to comply with the ESHS specifications of their respective contracts. | As part of the preparation of procurement documents and respective contracts. Supervise contractors throughout Project implementation. Copies of relevant contracts provided to the Association upon request. | ALRI PMU |
| 1.3 | TECHNICAL ASSISTANCE Carry out the consultancies, studies (including feasibility studies, if applicable), capacity building, training, and any other technical assistance activities under the Project, in accordance with terms of reference complying with the ESF and acceptable to the Bank. Thereafter prepare and finalize the outputs of such activities in compliance with the terms of reference. | Throughout Project implementation. | ALRI PMU and MEWR PIU |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES Prepare, consult upon, adopt, disclose, and implement the Labor Management Procedures (LMP) for the Project including, inter alia, provisions on working conditions, management of workers relationships, occupational health and safety measures (including personal protective equipment and emergency preparedness and response measures), Code of Conduct (including relating to SEA and SH), to ensure there is no use of child or forced labor, setting out grievance arrangements for Project workers, and applicable requirements for contractors, subcontractors, and supervising companies. | Prepare, consult upon, adopt, and disclose an LMP prior to completion of Project Appraisal and thereafter implement it throughout Project implementation. | ALRI PMU and MEWR PIU |
| 2.2 | OCCUPATIONAL HEALTH AND SAFETY MANAGEMENT PLAN The ESMF shall include an assessment of work-related health risks; handling and disposal of hazardous materials; excessive noise and dust levels, site safety awareness and access restrictions; etc., whereas the ESMP shall include mitigation measures relevant to site-specific risks. | Prepare the OHS Management Plan at the same timeframe as for the preparation and implementation of the ESMPs and thereafter implement the plan throughout Project implementation. | ALRI PMU |
| 2.3 | GRIEVANCE MECHANISM FOR PROJECT WORKERS Establish and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. | Establish a grievance mechanism prior to engaging project workers and thereafter maintain and operate it throughout Project implementation. | ALRI PMU and MEWR PIU |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | WASTE MANAGEMENT PLAN Prepare and implement a Waste Management Plan (WMP), as part of the ESMP prepared for the Project, to manage hazardous and non-hazardous waste, and contaminated water consistent with ESS3. | Same timeframe as for the adoption and implementation of the ESMF and ESMPs under action 1.1 above and thereafter implement the WMP throughout Project implementation. | ALRI PMU |
| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| 4.1 | TRAFFIC AND ROAD SAFETY Incorporate measures to manage traffic and road safety risks as required in the ESMP to be prepared under action 1.1 above. | Same timeframe as for the preparation and implementation of the ESMP. | ALRI PMU |
| 4.2 | COMMUNITY HEALTH AND SAFETY Assess and manage site-specific risks and impacts on communities in accordance with ESS4 and the ESMF and include mitigation measures in the ESMPs to be prepared in accordance with the ESMF. The ESMF shall include an assessment of work-related health risks; handling and disposal of hazardous materials; excessive noise and dust levels, site safety awareness and access restrictions; etc., whereas the ESMP shall include mitigation measures relevant to site-specific risks. | Same timeframe as for the preparation and implementation of the ESMPs. | ALRI PMU |
| 4.3 | SEA AND SH RISKS Ensure that site-specific ESMPs include actions to prevent and mitigate risks of sexual exploitation and abuse and sexual harassment (SEA/SH) in line with LMP and enforce their implementation. This includes but is not limited to development and adherence to Code of Conduct for all employees, SEA/SH-sensitized grievance mechanism, carry out GBV service providers mapping (as appropriate), awareness raising of all employees and community members on SEA/SH risks and mitigation measures. | Same timeframe as for the preparation and implementation of the ESMPs and thereafter implement throughout Project implementation. | ALRI PMU and MEWR PIU |
| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| 5.1 | RESETTLEMENT FRAMEWORK - Prepare, consult upon, adopt, disclose and implement a Resettlement Policy Framework (RPF) for the Project, consistent with ESS5. - Prepare and implement a Resettlement Plan (RP) for each activity under the Project for such RP is required, as set out in the RPF and consistent with ESS5. | - Prepare, disclose, consult upon, and adopt the RPF prior to completion of Project appraisal and thereafter implement throughout Project implementation. - Prepare and implement the respective RP prior to carrying out the relevant works, including ensuring that before taking possession of the land and related assets, full compensation has been provided and displaced people have been resettled and moving allowances have been provided. | ALRI PMU |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES. |  |  |  |
| 6.1 | BIODIVERSITY RISKS AND IMPACTS Where the screening identifies biodiversity risks and impacts that require specific mitigation measures, prepare, consult upon, disclose, adopt, and implement a Biodiversity Management Plan (BMP) in a manner acceptable to the Association and consistent with ESS6. | Same timeframe as for the adoption and implementation of the ESMPs under action 1.1 above and thereafter implement the BMP throughout Project implementation. | ALRI PMU |
| ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES Not Relevant to the Project. |  |  |  |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| 8.1 | CHANCE FINDS Describe and implement the chance finds procedures as part of the ESMF and ESMP of the Project. | All ESMPs prepared shall include Chance Finds Procedures and shall be approved prior to commencement of the procurement process for relevant works and shall be implemented throughout Project implementation. | ALRI PMU |
| ESS 9: FINANCIAL INTERMEDIARIES Not Relevant to the Project. |  |  |  |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN Prepare, consult upon, adopt, disclose and implement a Stakeholder Engagement (SEP) for the Project, consistent with ESS10, which shall include measures to provide all stakeholders with timely, relevant, understandable and accessible information, and consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination and intimidation. Information related to the SEP should be included in bi-annual reports and posted on the SIDDWSWD website. | Prepare, disclose, consult upon, and adopt a SEP by completion of Project appraisal and thereafter implement throughout Project implementation. | ALRI PMU and MEWR PIU |
| 10.2 | PROJECT GRIEVANCE MECHANISM - Establish, publicize, maintain, and operate an accessible grievance mechanism, to receive and facilitate resolution of concerns and grievances in relation to the Project, promptly and effectively, in a transparent manner that is culturally appropriate and readily accessible to all Project-affected parties, at no cost and without retribution, including concerns and grievances filed anonymously, in a manner consistent with ESS10. - The grievance mechanism shall be equipped to receive, register, and facilitate the resolution of SEA/SH complaints, including through the referral of survivors to relevant gender-based violence service providers, all in a safe, confidential, and survivor-centered manner. | - Establish and publicize a grievance mechanism in ALRI PMU and MEWR PIU by completion of Project appraisal and thereafter maintain it operational throughout Project implementation. - Equip the GM to receive, register, and facilitate the resolution of SEA/SH complaints no later than 30 days after the Effective Date of the Project, and thereafter maintain it operational throughout Project implementation. | ALRI PMU and MEWR PIU |
| INDICATORS FOR IMPLEMENTATION READINESS |  |  |  |
| The following actions are indicators for implementation readiness: - Establishment of the Project Management Units and hiring of the E&S staff within thirty (30) days after the Effective Date of the Project. - Initial training in Environmental, Social, Health, and Safety (ESHS) of the ALRI PMU and MEWR PIU, including their ESHS specialists no later than thirty (30) days after their recruitment. |  |  |  |