Republic of Tajikistan

Agency for Land Reclamation and Irrigation and Ministry of Energy and Water Resources

of the Republic of Tajikistan

Second Strengthening Water and Irrigation Management 2 – Tajikistan (P515852)

| STAKEHOLDER ENGAGEMENT PLAN |  |
| --- | --- |

April 22, 2026

TABLE OF CONTENTS

1.	CHAPTER . INTRODUCTION	5

1.1.	Objectives and Purpose of the Stakeholder Engagement Plan	5

1.2.	Brief Description of the SWIM-2 Project	5

1.3.	Potential social risks of the Project.	6

1.4.	Justification for the need for a Stakeholder Engagement Plan in accordance with ESS10.	7

1.5.	Relationship of the SEP with other environmental and social instruments of the Project	7

2.	CHAPTER . REGULATORY AND INSTITUTIONAL FRAMEWORK	8

2.1	National legislation of the Republic of Tajikistan.	8

2.2	The World Bank's Environmental and Social Framework	9

2.3	Institutional structure for the implementation of the Project.	9

3.	CHAPTER  BRIEF REVIEW OF PREVIOUS EXPERIENCE OF INTERACTION.	12

3.1	Consultations at the project preparation stage	12

3.2	Key Issues and Comments Raised by Stakeholders	14

3.3	Lessons learned in preparing the SWIM-2 project SEP	14

4.	CHAPTER. IDENTIFICATION AND ANALYSIS OF STAKEHOLDERS	15

4.1	Approach to stakeholder identification	15

4.2	Categories of stakeholders.	15

4.3	Stakeholder analysis.	15

5.	CHAPTER. STAKEHOLDER ENGAGEMENT STRATEGY	18

5.1	General principles of interaction.	18

5.2	Methods and formats of interaction.	18

5.3	Interaction at various stages of project implementation	18

5.4	Interaction with vulnerable and socially sensitive groups	19

6.	DISCLOSURE OF INFORMATION AND PUBLIC CONSULTATION	25

6.1	General principles of disclosure and consultation	25

6.2	Methods and channels of information dissemination	26

6.3	Conducting public consultations	26

6.4	Taking into account the opinions of stakeholders	27

6.5	Ensuring participation of vulnerable groups	27

7.	GRIEVANCE REDRESS MECHANISM (GRM)	27

7.1	Objectives and purpose of the Grievances Mechanism	27

7.2	Operating principles of the GRM	27

7.3	Channals of the GRM	28

7.4	Structure and levels of the GRM	28

7.4.1	Local level (project level at the facility)	28

7.4.2	Project level (PMU)	28

7.4.3	Sector and national level	29

7.5	Grievances review periods	29

7.6	Appeal and further actions	29

7.7	Mechanism for handling labor grievances	29

8.	IMPLEMENTATION OF THE SEP: INSTITUTIONAL ROLES AND RESPONSIBILITIES	 32

9.	MONITORING, REPORTING AND UPDATING THE SEP	33

10.	RESOURCES AND BUDGET	33

11.	ANNEXES	35

Annex 1: Template to Capture Consultation Minutes

Annex 2. Sample Table: Monitoring and Reporting on the SEP

Annex 3: Template to Register Claim

Annex 4: Template For Claims Monitoring

List of tables

Table 1. Meetings and consultations with stakeholders.	13

Table  2. SEP Summary table	22

Table 3. Channels for submitting appeals and grievances within the framework of the SWIM-2 project	29

Table4. SWIM-2 Project Grievances Process	29

Table5. Budget for the implementation of the SEP	34

ABBREVIATIONS/ACRONYMS

| ALRI | Land Reclamation and Irrigation Agency |
| --- | --- |
| ESCP | Environmental and Social Commitment Plan |
| ESF | The World Bank's Environmental and Social Framework |
| ESMF | Environmental and Social Management Framework |
| ESS | World Bank Environmental and Social Standard |
| CERC | Contingent Emergency Response Component |
| IDR | Islamic Development Bank |
| GRM | Grievances Redressing Mechanism |
| LMP | Labor Management Plan |
| MEWR | Ministry of Energy and Water Resources |
| NGO | Non-governmental organization |
| RI | Research Institute |
| RT | Republic of Tajikistan |
| SEA/SH | Sexual exploitation and abuse / Sexual harassment |
| SEP | Stakeholder Engagement Plan |
| SWIM | Strengthening Water and Irrigation Management Project |
| PGSIP | Project Group for State Investment Programs under the Agency for Land Reclamation and Irrigation. |
| PIG | Project Implementation Group |
| PMU | Project Management Unit |
| RPF | Resettlement Policy Framework |
| PPP | Public-private partnership |
| WB | World Bank |
| WUA | Water Users Associations |

CHAPTER 1. INTRODUCTION

1.1. Objectives and Purpose of the Stakeholder Engagement Plan

The Republic of Tajikistan has begun preparations for the "Second Strengthening Water and Irrigation Management Project/SWIM-2" aimed at increasing the efficiency of water and energy resource use and improving the quality and reliability of irrigation and sanitation services. SWIM-2 builds on the experience of the previous phase (SWIM-1) and envisions further deepening institutional reforms and expanding investment in the rehabilitation and modernization of existing irrigation and drainage infrastructure.

Given the complex nature of the Project and its potential impact on a wide range of stakeholders during the preparation phase, timely identification of all stakeholders and ensuring their effective and inclusive engagement is of key importance.

This Stakeholder Engagement Plan (hereinafter referred to as the SEP) has been developed to identify the Project stakeholders, analyses of their interests, expectations and potential concerns, and establish principles, mechanisms and forms of engagement aimed at ensuring transparency, inclusiveness and consideration of the views of affected parties in the preparation and implementation of the SWIM-2 Project.

The SEP has been prepared in accordance with the requirements of the World Bank's Environmental and Social Standard (ESS10) "Stakeholder Engagement and Disclosure", as well as with the applicable legal and regulatory acts of the Republic of Tajikistan.

The main objectives of the SEP are:

- identification of key stakeholders of the Project and determination of their roles;

- ensuring timely and accessible disclosure of information about the Project;

- organization of effective public consultation mechanisms;

- taking into account the opinions, expectations and concerns of interested and affected parties when making design decisions;

- reducing the risk of conflict and increasing the social acceptability of the Project;

- ensuring the functioning of the feedback and grievances mechanism.

The SEP is a living document and will be updated as the Project develops, remaining publicly available on the official websites of the implementing agencies.

1.2. Brief Description of the SWIM-2 Project

The Sustainable Water and Irrigation Management Improvement Project (SWIM-2) aims to increase the efficiency of water and energy use, as well as improve the reliability and quality of irrigation and drainage services in the Republic of Tajikistan.

The Project's implementation will enhance the sector's resilience to climate change, reduce operating costs, improve agricultural conditions, and enhance the rural population's quality of life. Improved irrigation services are expected to benefit approximately 200,000 people across approximately 40,000 hectares of irrigated land.

The project includes four interrelated components:

Component 1. Institutional reforms and improving service delivery.

This component aims to strengthen the capacity of government agencies and irrigation service providers, develop planning, monitoring, and digital water management systems, support water user associations, and engage youth in the sector.

Component 2. Investments in irrigation and sanitation infrastructure. This component includes the rehabilitation and modernization of pumped and gravity irrigation systems, increased energy efficiency, the implementation of climate-resilient solutions, and improved infrastructure operation.

Component 3. Project Management. This component provides coordination, monitoring, and oversight of the Project, including environmental and social management, financial management, procurement, and reporting.

Project Beneficiaries. The primary beneficiaries of the Project are farmers and rural communities across Tajikistan, who will benefit from improved and more reliable irrigation services, enhanced water availability, reduced energy costs, increased agricultural productivity, and greater stability of agricultural employment. The Project is expected to directly improve irrigation services for approximately 200,000 people cultivating about 40,000 hectares of irrigated land, thereby supporting higher agricultural productivity, lower production costs, and enhanced rural livelihoods. Additional direct beneficiaries include Water User Associations (WUAs) and district-level irrigation service providers, which will receive targeted institutional, technical, and financial capacity support to strengthen operation and maintenance, financial sustainability, and service accountability. At the institutional level, the Agency for Land Reclamation and Irrigation (ALRI), the Ministry of Energy and Water Resources (MEWR), and river basin organizations will benefit from strengthened planning, digitalization, and data-driven water management systems. The Project also places particular emphasis on inclusive benefits for women and youth, who represent a significant share of the agricultural workforce, through improved access to irrigation services, targeted capacity-building, and enhanced participation in water management institutions, contributing to more equitable and resilient sector outcomes.

More details on the project beneficiaries include:

− low-income rural households dependent on irrigated agriculture;

− women farmers and women-headed households;

− farmers located at the tail end of irrigation systems, who often experience limited or unreliable water supply;

− residents of remote rural settlements with limited access to services and information;

− elderly people or people with reduced mobility living in project areas;

− smallholder farmers with limited resources and lower adaptive capacity.

- rural youth, who may have limited opportunities to participate in water resources management and institutional development activities in the sector;

- irrigation service users with limited influence in WUA decision-making processes, including both WUA members and non-members, as well as informal water users who are not covered by formal participation mechanisms;

- linguistic minorities, for whom project information and consultations must be provided in accessible languages (e.g., Uzbek-speaking populations in rural areas);

- women and girls at elevated risk of SEA/SH, particularly in areas where construction works will take place;

- informal or unregistered land users, who may be affected by temporary land use, access restrictions, or other impacts covered under ESS5.

Ensuring inclusion of these vulnerable groups will be done through tailored communication, and targeted support measures during project implementation.

1.3. Potential social risks of the Project.

The project presents substantial social risks associated with Component 1 institutional and policy reforms and Component 2 rehabilitation and modernization works. Component 1 supports nationwide institutional, operational, and financial reforms, including revisions to irrigation norms, tariffs, subsidies, and cost-recovery mechanisms. These reforms can (i) affect the affordability of irrigation services and the livelihoods of smallholder farmers and vulnerable groups if not carefully designed and phased; (ii) create social tensions linked to institutional reform options (e.g., changes to WUA roles, service contracting, or responsibility shifts to ALRI districts), including perceived loss of local control and reduced trust in providers; (iii) exclusion of women and youth from training, internships, hiring, and leadership opportunities in the irrigation and water institutions unless proactive gender-balanced outreach is applied; (iv) expansion of digital systems and planning frameworks also carries risks of exclusion for less-resourced water user associations, women, and remote communities due to capacity and access constraints.  These risks will be mitigated through systematic integration of environmental and social considerations into the TORs and outputs of all policy, institutional, and technical studies financed under the project.

Component 2 will finance civil works, goods, equipment, and services to improve water and energy efficiency in selected irrigation systems, as well as the reliability of irrigation and drainage service provision in the Khatlon and Sughd regions. Social risks of these activities include (i) civil works may result in inequitable access to improved services or benefits (including elite capture) due to unequal voice in WUA and scheme-level decision-making; (ii) use of contracted labor and contractors’ practices (working conditions, occupational health and safety, and labor influx), with potential exposure to sexual exploitation and abuse/sexual harassment (SEA/SH) in project-affected communities; (iii) land acquisition, physical or economic displacement, and temporary service disruptions; (iv) community health and safety risks,; and (v) chance finds of cultural heritage; and (vi) stakeholder engagement challenges across multiple basins and transboundary contexts, including effective outreach to remote and Tajik/Russian-speaking populations and to water users without formal WUA membership. These risks will be managed through proportionate ESF instruments, including an ESMF, RPF, LMP, SEP, site-specific ESMPs and RAPs, supported by robust grievance redress and monitoring arrangements. Additionally, the project will prepare a guidance note to address the insufficient integration of environmental and social risk management in irrigation planning and design decisions; will prepare a social impact assessment of policy changes and meaningful engagement with non-governmental actors, and will include E&S risk management in the implementation of youth engagement initiatives, including faculty support, internships, and programs to attract and retain young professionals taking into account gender balance in the irrigation sector.

1.4. Justification for the need for a Stakeholder Engagement Plan in accordance with ESS10.

In accordance with the World Bank's Environmental and Social Framework, ESS10 " Stakeholder Engagement and Disclosure" requires the Borrower to ensure systematic, transparent, and inclusive stakeholder engagement throughout all stages of project preparation and implementation. This standard requires the Borrower to identify affected and stakeholders , ensure timely disclosure of project information, and organize accessible and meaningful consultations.

The SWIM-2 project covers a large area and includes both institutional reforms and investments in modernizing irrigation and drainage infrastructure, which requires engagement with a wide range of stakeholders—government agencies, water user associations, farmers, local communities, and other stakeholders. Therefore, the development and implementation of the SEP ensures compliance with ESS10 requirements and contributes to increased transparency, accountability, and social sustainability of the Project.

1.5. Relationship of the SEP with other environmental and social instruments of the Project

The Stakeholder Engagement Plan is an integral part of the SWIM-2 Project's environmental and social management system and is closely linked to other environmental and social instruments being developed within the Project.

The SEP complements and supports the implementation of the following documents:

- Environmental and Social Management Framework (ESMF) - ensures disclosure of information about potential environmental and social risks, measures to prevent and mitigate them, as well as the participation of stakeholders in the risk assessment and management process;

- Resettlement Policy Framework (RPF) - guidance to prepare resettlement action plans for land acquisition or economic displacement;

- Labor Management Procedures (LMP) – rules and processes for hiring, managing, and protecting workers’ rights, working conditions, and grievance handling of the Project

- The Grievance Redress Mechanism (GRM) provides an accessible and effective feedback channel for stakeholders and is a key element of this SEP.

- Environmental and Social Commitment Plan (ESCP) – It is the Borrower’s agreed plan with the World Bank that lists the required environmental and social actions, responsibilities, and timelines for implementing the Project in line with the ESSs.

CHAPTER 2. REGULATORY AND INSTITUTIONAL FRAMEWORK

2. 1. National legislation of the Republic of Tajikistan.

In the Republic of Tajikistan, stakeholder engagement, including information disclosure, public consultations, and the consideration of citizen grievances, is regulated by a number of laws and regulations. These documents provide a legal basis for public participation in decision-making related to the implementation of investment projects and guarantee citizens' rights to receive information and submit grievances to government agencies.

Overall, the national legal framework provides a foundation for stakeholder engagement through (i) citizens’ rights to access information, (ii) public participation requirements under the environmental assessment system, and (iii) formal procedures for submitting and responding to appeals. However, compared with the World Bank ESS10 requirements, the legal provisions do not fully specify a project-specific, life-cycle approach to engagement (including preparation, implementation, and operation), detailed standards for meaningful and inclusive consultation, and targeted measures for the identification and engagement of vulnerable/disadvantaged groups. In addition, while the appeals legislation establishes general administrative procedures, ESS10 requires an accessible project-level grievance mechanism with multiple entry points, systematic tracking and reporting, feedback to complainants and stakeholders, and safe/confidential channels for sensitive complaints (including SEA/SH).

The main regulatory legal acts governing these issues include:

- Law of the Republic of Tajikistan "On appeals of individuals and legal entities".  No.1029 (adopted on July 23, 2016, with amendments as of January 3, 2024).

This law regulates the procedure for submitting, registering, and reviewing appeals from citizens and organizations to government agencies. The law allows for the submission of appeals in written, electronic, and oral form, and sets deadlines for their consideration.

This Law establishes the rights of citizens and legal entities to submit appeals and defines the procedures for receiving, registering, reviewing, and responding to such appeals by state and local authorities. Relevant provisions include:

- Article 5 – forms of submission of appeals (written, electronic, and oral), including the right to submit appeals through official electronic platforms;

- Articles 8–9 – registration of appeals, including the use of updated unified electronic registration systems introduced in the amendments of 2024;

- Article 10 – the right of applicants to receive information on the status of their appeal;

- Article 13 – deadlines for consideration of appeals:

  - up to 15 calendar days – for appeals not requiring additional review;

  - up to 30 calendar days – for appeals requiring additional investigation;

- Article 17 – requirements for providing written responses and official notification to the applicant.

The 2024 amendments further streamline electronic submissions and strengthen accountability mechanisms, but they do not alter the core requirements described above.
This Law provides the general framework for appeals handling in Tajikistan, while the Project GRM incorporates additional ESS10-compliant safeguards such as multi-level review, systematic documentation, and confidential channels for sensitive grievances including SEA/SH.

- Law of the Republic of Tajikistan “On the Right of Access to Information” ,June 18, 2008, No. 383

- Article 4 (Right of Access to Information): This article explicitly establishes that every individual has the right to freely seek and receive information regarding the activities of state authorities, local self-government bodies of towns and villages (jamoats), as well as other organizations. This right includes access to information about state programs and projects;

- Article 5 (Obligations of State Authorities to Ensure Access to Information):
This article sets out the obligation of state authorities to create the necessary conditions for the exercise of this right by ensuring openness and transparency. They are required to provide accurate information and make it publicly available through mass media or official websites. Law of the Republic of Tajikistan “On Environmental Impact Assessment” (18 July 2017, No. 1448)
This law regulates the procedure for conducting state environmental assessments of projects and programs that may impact the environment. Environmental assessments include informing the public and taking into account the opinions of stakeholders. This law establishes the obligation of the project proponent to take public opinion into account at all stages of project planning and decision-making:

- Article 5 – Defines the general authority of the Government to approve the procedures for conducting environmental impact assessment (EIA) and for ensuring public participation;

- Article 10 (Rights of citizens and public associations) – Guarantees the right to receive information on proposed activities and to participate in their discussion;

- Article 12 (Obligations of the project proponent) – Requires the project initiator to organize public discussions and provide all necessary materials for public review.

- The Law of the Republic of Tajikistan “On Environmental Protection,” adopted on August 2, 2011 (No. 760).  The law is periodically updated. Significant amendments were introduced in 2017 (No. 1449), and the most recent amendments were adopted on November 13, 2024 (No. 2099).

- This law defines the fundamental principles of the state environmental policy.

- Public participation in environmental matters is regulated by Article 13.
This article establishes mechanisms for involving citizens, civil society organizations, and other stakeholders in discussions and decision-making related to environmental protection;

- Article 12, which outlines the rights and obligations of citizens, also plays an important role.
It guarantees the right of individuals to participate in meetings, assemblies, and demonstrations, as well as to submit letters, petitions, and complaints on issues related to environmental protection.

- The Law of the Republic of Tajikistan “On Self-Government Bodies of Settlements and Villages,” adopted on August 5, 2009 (No. 549). According to this law, the responsibilities for information disclosure and community engagement are distributed as follows:

- Article 4 (“Principles of Activity of Self-Government Bodies”) — establishes transparency and consideration of public opinion as fundamental principles of local self-government.

- Article 10 (“Powers of the Jamoat”) — includes the responsibility to organize discussions on important local issues and to inform the population about the activities of self-government bodies.

- Article 14 (“Powers of the Chairperson of the Jamoat”) — requires the Chairperson to regularly inform the population about the situation in the settlement or village, as well as about the progress of implementation of decisions of the Jamoat and higher state authorities.

- Article 18 (“Meetings (Assemblies) of Citizens”) — directly regulates the conduct of public discussions. Assemblies are convened to discuss the most important local issues, inform residents, and make decisions on community initiatives.

These legislative acts form the legal basis for ensuring transparency in project implementation, stakeholder participation and the functioning of feedback mechanisms, including a grievances mechanism.

2.2 . The World Bank's Environmental and Social Framework

The SWIM-2 project is being implemented with financial support from the World Bank and must comply with the requirements of the World Bank's Environmental and Social Framework (ESF).

The key standard governing stakeholder engagement is Environmental and Social Standard 10, “Stakeholder Engagement and Disclosure,” which provides for the following core requirements:

- identification of all project stakeholders;

- timely and accessible disclosure of information about the project;

- conducting regular consultations with stakeholders throughout the project life cycle;

- ensuring the participation of vulnerable and potentially vulnerable groups of the population;

- creation of an accessible and effective grievances mechanism (CRM).

In accordance with the requirements of ESS10, the borrower is required to develop and implement a Stakeholder Engagement Plan (SEP) that sets out the methods for informing and consulting stakeholders, as well as measures to ensure the participation of vulnerable groups.

2.3 Institutional structure for the implementation of the Project.

The implementation of the SWIM-2 Project in the Republic of Tajikistan will be carried out with the participation of several government agencies.

The Ministry of Energy and Water Resources of the Republic of Tajikistan (MEWR) and the Agency for Land Reclamation and Irrigation (ALRI) will act as the project executing agencies and will be considered as key external stakeholders, providing strategic guidance, overall coordination and oversight of the project implementation.

During the project preparation stage, the coordination of activities related to the development of project documentation, including the preparation of technical, environmental, and social instruments, as well as the organization of consultations with stakeholders, is carried out by the Project Group for State Investment Programs under the Agency for Land Reclamation and Irrigation (PGSIP).

This group ensures coordination and engagement with key government institutions, international partners, including the World Bank, as well as other stakeholders throughout the project preparation process.

Once the project is approved and implementation commences, day-to-day management functions for project activities, including coordination of the implementation of project components, environmental and social risk management, stakeholder engagement and the operation of the Grievance Redress Mechanism, will be carried out by the relevant internal project management structures, the Fergana Valley Water Resources Management Project Management Unit (hereinafter referred to as the PMU) under the ALRI  and the Project Implementation Group (hereinafter referred to as the PIG) under the MEWR.

At the regional and local levels, the following play an important role in the implementation of the project:

- territorial divisions of the Agency for Land Reclamation and Irrigation;

- water users’ associations;

- local government authorities.

These structures ensure interaction with farmers, rural communities and other project beneficiaries, facilitate the dissemination of information about the project and participate in the organization of public consultations.

This institutional structure ensures coordination of actions between the national, regional and local levels of project management and facilitates effective interaction with stakeholders during project implementation.

Role of PIU/PMU Environmental & Social Specialists for Stakeholder Engagement and the Grievance Redress Mechanism (GRM)

SEP implementation arrangements

Stakeholder engagement for SWIM-2 will be delivered through a single, coordinated PMU/PIU structure, with overall SEP oversight provided through an ALRI PMU–designated SEP focal point. The focal point will ensure consistent messaging, harmonized engagement scheduling across schemes and basins, timely information disclosure, and consolidated tracking and reporting of commitments and grievances. Implementation will be done jointly by the ALRI PMU and the MEWR PIU Environmental & Social (E&S) Specialists, under the day-to-day responsibility of the Social Specialists and with input and in close coordination with the project’s Communication Specialist. An E&S consultancy will support delivery and will implement selected SEP activities (e.g., field facilitation with contractors) as will be determined in the annual planning and in the TOR.

Stakeholder Engagement and GRM – Roles, Responsibilities, Coordination, and Monitoring

- Roles, responsibilities, and focal point arrangement

- SEP focal point (to be confirmed/designated): Maintains the consolidated stakeholder register; integrates engagement across Components 1–3 and across schemes; issues the monthly engagement calendar and communication package; clears key messages and disclosure materials; maintains the engagement commitment/action tracker; consolidates engagement and GRM data for reporting; and ensures feedback loops (“you said–we did”) are closed.

- ALRI PMU Social Specialist (Component 2 and Subcomponent 1.2 lead): Leads engagement for infrastructure investments and scheme-level service delivery reforms implemented by ALRI; coordinates with GUMIs, WUAs/mirobs, contractors, and supervision consultants; verifies contractor site communications/community liaison meet SEP requirements; and ensures site-specific ESMP/RAP consultations and disclosures are completed on time.

- MEWR PIU Social Specialist (Subcomponent 1.1 lead): Leads engagement for water resources management/planning and basin-level stakeholders; coordinates with RBOs/RBCs and relevant MEWR units; supports consultations on policy instruments, digitalization/NWIS activities, and capacity building; and ensures inclusion of stakeholders in transboundary basins consistent with OP 7.50 arrangements.

- Communication Specialist: Translates technical information into clear public messages; manages communication channels (information desks, noticeboards, media, and digital channels where feasible); ensures materials are produced in appropriate languages and accessible formats; supports public disclosure; and maintains dissemination evidence.

- Environmental Specialist(s): Provide inputs on environmental risks and mitigation measures; support disclosure/consultation on ESMF/ESMPs; and coordinate with the Committee for Environmental Protection (CEP) on permitting/clearances and compliance communication as applicable.

- GRM Officer / designated GRM focal points: Operate the project GRM (and worker GM interface) per the SEP and GRM procedure; provide periodic summaries to the SEP focal point; and escalate high-risk cases immediately per incident/escalation protocols, including confidential handling for sensitive cases.

- Contractors and supervision consultants: Implement day-to-day site communications, community liaison, and first-line intake of grievances (where agreed); keep logs and submit monthly summaries; comply with Code of Conduct requirements and SEA/SH-sensitive reporting pathways.

- Scheme- and community-level counterparts (GUMIs, WUAs/mirobs, jamoats/local authorities): Support outreach, meeting organization, identification of vulnerable people, and dissemination of notices.

- Coordination, approvals, and escalation

Weekly implementation huddle (PMU/PIU): ALRI PMU Social Specialist, MEWR PIU Social Specialist, and Communication Specialist review upcoming activities, works schedules, engagement needs by scheme, and emerging issues/rumors; align messages and responsibilities.

- Monthly engagement calendar and communication package: Issued by the SEP focal point for all active schemes and reform activities (key messages, templates, disclosure items, minimum notice periods), aligned with procurement and works plans.

- Approval workflow for public messages: (i) Technical inputs from component leads (ALRI/MEWR) and E&S specialists; (ii) Communication Specialist drafts; (iii) SEP focal point clears for consistency, inclusion, and GRM content; (iv) PIU/PMU management signs off for high-visibility/sensitive communications.

- Escalation: Urgent community health and safety risks, serious incidents, SEA/SH allegations, or high-risk grievances are escalated immediately from contractor/supervision to the relevant Social Specialist(s) and PIU/PMU management per incident notification and confidential handling protocols.

- Regulatory coordination: Disclosure/engagement items requiring coordination with CEP (and other authorities) are planned early and tracked to completion (permits/clearances, monitoring visits, compliance communication).

- Planning tools, documentation, and quality assurance

- Consolidated stakeholder register: Maintained by the SEP focal point, tagged by scheme/basin; includes identification of vulnerable groups handled sensitively and in line with data protection.

- Engagement log and consultation minutes: Standard templates used across PMU/PIU, contractors, and scheme entities to record date/location, participants (disaggregated where appropriate), issues raised, and commitments.

- Disclosure tracker: Tracks what was disclosed, where/when, and in what language(s), retaining evidence (e.g., noticeboard photos, distribution lists, screenshots, invitations).

- Commitment/action tracker (“you said–we did”): Links stakeholder concerns to agreed actions, responsible parties, deadlines, and verification of completion; feeds back to stakeholders.

- GRM data integration: Regular sharing of GRM intake/resolution data with the SEP focal point for trend analysis and adaptive planning; SEA/SH cases follow confidential protocols and are reported in anonymized form.

- Quality assurance: Monthly spot checks of consultation records, contractor logs, and GRM entries; field verification that contact details are posted and channels function; corrective actions agreed and tracked.

- Capacity building and resources

- Training and orientation: Induction for contractors and supervision consultants on SEP requirements, Code of Conduct, SEA/SH-sensitive pathways, and GRM service standards; refresher sessions for GUMIs/WUAs on engagement, inclusion, and complaint handling.

- Field presence and information desks: Maintain accessible information desks at regional/district level with clear signposting and trained staff to provide consistent information and direct people to the GRM.

- Resources: Dedicated budget for meetings, travel, interpretation, printing, outreach, and recordkeeping; secure digital storage for engagement and GRM records.

- Inclusion measures: Use facilitators (including female facilitators), accessible venues/timing, materials tailored to literacy levels, and transport support when justified for remote/vulnerable participants.

- Monitoring, reporting, and adaptive management

- Routine reporting: Monthly internal summaries (activities, key issues/rumors, commitments, GRM trends) coordinated by the SEP focal point; quarterly consolidated reporting aligned with project reporting requirements.

- Citizen engagement deliverables: Implement the communication and citizen engagement strategy, operate information desks, and run beneficiary satisfaction surveys (entry/mid-term/completion as applicable) with annual dissemination of results.

- Performance monitoring: Track SEP indicators (events delivered vs. planned; participation, including vulnerable groups where appropriate; commitments closed on time) and GRM indicators (acknowledgement/resolution within standards, backlog, recurrence).

- Adaptive management: Use trend analysis and feedback to adjust engagement methods, messages, scheduling, and contractor requirements; update the SEP and scheme/site plans when new schemes are added or risks change.

CHAPTER 3. BRIEF REVIEW OF PREVIOUS EXPERIENCE OF INTERACTION

During the project preparation phase, preliminary consultations and working discussions were held with key stakeholders to inform the project concept, identify key issues and priorities in the relevant sectors, and obtain initial feedback.

Stakeholder consultations during the preparation phase of the SWIM-2 Project were conducted under the coordination of the Project Group for State Investment Programs under the Agency for Land Reclamation and Irrigation. (PGSIP) in cooperation with relevant ministries, local authorities, water user associations and other stakeholders.

The comments and suggestions received during the consultations were taken into account in the further development of project activities and the preparation of this SEP.

3.1. Consultations at the project preparation stage

Working meetings and consultations were held with key government agencies and relevant organizations in the preparation of this project up to now. The focus was on discussing the project concept, its proposed components, and identifying potential environmental and social risks/impacts that may arise during project implementation. Additional consultations of the E&S instruments, including this SEP, will be held in April as shown in the Table 1, and its results will be annexed to this SEP.

Consultations of the preparation so far were held with representatives of the following organizations:

- Ministry of Energy and Water Resources of the Republic of Tajikistan (MEWR);

- The Agency for Land Reclamation and Irrigation (ALRI) and its affiliated institutions;

- World Bank team supporting the preparation of the project;

- relevant government agenciesч: Committee for Environmental Protection, Committee for Land Management and Geodesy,  Local executive authorities (Hukumats) and Jamoats in the project areas;

- technical specialists and experts from relevant industries (irrigation and drainage engineers, hydrotechnical and hydraulic experts, environmental and social specialists,
agriculture and water-management specialists, representatives of Water User Associations).

Below is information on meetings and consultations held with key stakeholders so far:

Table 1. Meetings and consultations with stakeholders.

| Location | Date | Participants | Key Issues Discussed | Main Outcomes / Comments Addressed |
| --- | --- | --- | --- | --- |
| Vakhsh River Basin Districts (Danghara) | 17 November 2025 | ALRI, World Bank, PMU, PGPIP MEWR, Heads of Pumping Stations | Preliminary field assessment of the proposed project area and collection of socio-economic information | Initial information obtained on the condition of pumping stations and irrigation infrastructure |
| Syrdarya River Basin Districts (Jabbor Rasulov) | 18 November 2025 | ALRI, World Bank, PMU, PGPIP MEWR, Heads of Pumping Stations | Preliminary assessment of the proposed project area and collection of socio-economic data | Potential sites for inclusion in the project were identified |
| Syrdarya River Basin Districts (Spitamen) | 19 November 2025 | ALRI, World Bank, PMU, PGPIP MEWR, Heads of Pumping Stations | Preliminary assessment of the project area and collection of socio-economic data | The need for modernization of pumping stations was confirmed |
| First Virtual Meeting (PGPIP Office) | First decade of January 2026 | ALRI, World Bank, PMU, PGPIP, MEWR | Discussion of approaches to the preparation of the SWIM-2 Project | Key directions for project preparation were agreed |
| Vakhsh River Basin Districts (Kushoniyon, Bokhtar, Khuroson) | First decade of January 2026 | ALRI, PGPIP MEWR, District Khukumats | Preliminary selection of irrigation canals and pumping stations for inclusion in the project | Preliminary list of potential investment sites was prepared |
| Second Virtual Meeting (PGPIP Office) | Second decade of January 2026 | ALRI, World Bank, PMU, PGPIP MEWR | Discussion of further steps for preparation of the SWIM-2 Project | Next stages of project preparation were defined |
| Upper Kafirnigan River Sub-Basin Districts (Rudaki, Vahdat, Shahrinav, Hissar) | February 2026 | PGPIP MEWR, District Khukumats, Jamoats, Mahallas | Preliminary assessment of the project area and identification of pumping stations for potential inclusion in the project | Priority sites for implementation of project activities were уточнены / confirmed |
| Dushanbe (Virtual Meeting, PGPIP Office) | February 2026 | Representatives of ALRI, World Bank, PMU, PGPIP MEWR | Discussion of preparatory activities related to environmental and social aspects of the project | Approaches to preparation of environmental and social framework documents were agreed |
| Dushanbe – World Bank Mission (Meetings at ALRI, PMU, and PGPIP Offices) | 2–10 March 2026 | Representatives of ALRI, World Bank, PMU, PGPIP, MEWR | Discussion of preparation of the SWIM-2 project documentation package, including environmental and social framework documents | Proposals for the structure of the project documentation were developed |
| Dushanbe (Roundtable at World Bank Office) | 11 March 2026 | Representatives of development partners, Ministry of Finance, State Committee for Investments, MEWR, ALRI, World Bank, PMU, PGPIP | Presentation of the SWIM-2 Project concept and discussion of potential co-financing by development partners | Support for the project concept was expressed and potential co-financing opportunities were discussed |
| Dushanbe (World Bank Office) | 12 March 2026 | Representatives of World Bank, ALRI, PMU, MEWR, PGPIP | Discussion of issues related to selection of project infrastructure activities and environmental and social aspects of project implementation | Criteria for selection of project activities were agreed |
| Dushanbe (World Bank Office) | 13 March 2026 | World Bank, PMU, MEWR, ALRI, PGPIP | Final meeting of the World Bank Mission | Mission conclusions summarized and next steps for project preparation identified |
| Dushanbe – National Public Consultation | April 2026 | Key stakeholders (government agencies, water sector organizations, NGOs, representatives of local communities and other interested stakeholders) | Informing stakeholders about planned project activities and measures to ensure environmental and social safety. Presentation and disclosure of draft environmental and social documents. Discussion of potential environmental and social impacts of the project. | Comments and recommendations from stakeholders were received and will be considered in the finalization of the environmental and social documents |

3.2. Key Issues and Comments Raised by Stakeholders

During the consultations conducted at the project preparation stage, including working meetings, field assessments, virtual consultations, and a roundtable discussion with the participation of representatives of government agencies, international financial institutions, and other stakeholders, a wide range of issues related to the preparation and implementation of the Project were discussed.

The main issues and suggestions raised by stakeholders included the following:

- the need for modernization and rehabilitation of the existing irrigation and pumping infrastructure, much of which is currently in unsatisfactory technical condition;

- improving the efficiency of water resources management, including better management of pumping stations and water distribution systems;

- the need to strengthen the institutional capacity of responsible government agencies involved in the management of irrigation infrastructure and implementation of investment projects;

- ensuring sustainable operation and proper maintenance of irrigation systems following the implementation of project activities;

- the importance of taking into account the interests of local water users, including farmers, Water User Associations, and local communities;

- ensuring adequate consideration of environmental and social aspects during the preparation and implementation of project activities;

- the need for effective coordination between government institutions, international financial institutions, and development partners during project preparation and implementation.

During the roundtable meeting held as part of the World Bank mission, the concept of the SWIM-2 Project was presented and opportunities for project co-financing were discussed. Representatives of international financial institutions and development partners expressed interest in supporting the Project. In particular, it was noted that, given the strategic importance of developing the country’s water management infrastructure, including the construction of the Rogun Hydropower Plant, international financial institutions such as the OPEC Fund and the Islamic Development Bank (IsDB) are considering the possibility of participating in the co-financing of the Project on concessional lending terms.

The results of the consultations were taken into account in shaping the overall concept of the Project and in the development of its main components.

3.3. Lessons learned in preparing the SWIM-2 project SEP

The SWIM-2 project will build on the achievements and lessons learned from previous irrigation projects, including the SWIM-1 project. Implementation practices have shown that visual public information is an effective way to engage with stakeholders. In particular, displaying informational materials about the project's activities on billboards, as well as installing banners with photographs demonstrating the condition of the facilities before, during, and after construction, has had a positive impact. This method allows the local community living in the project area and local authorities to compare the results of activities before and after project implementation. To enhance awareness, it is also necessary to additionally display such informational materials in accessible locations, such as in jamoat buildings.

Based on the experience and lessons learned from the SWIM-1 Project, the following improvements to the stakeholder engagement process will be implemented within the SWIM-2 Project:

- Increasing the potential of project specialists by organizing additional training on the following issues:

- conducting consultations;

- functioning of the grievance’s mechanism.

- Strengthening engagement with farmers and water users, including expanding consultation mechanisms with farmers, water user associations (WUAs), local authorities, and other stakeholders. Particular attention will be paid to engaging farmers located at the tail end of irrigation systems in consultations and discussions of project activities. This will enable the timely identification of potential problems and the minimization of social risks during subproject implementation.

- Improvement and implementation of an accessible, simplified, and transparent Grievance Redress Mechanism. Contact information for the mechanism will be posted at project sites and disseminated through local authorities and water user associations. A hotline will also be established to promptly receive grievances.

- To ensure wider coverage of the Project's activities, it is necessary to practice publishing achievements on the accessible websites of the MEWR/ALRI ;

- Organize the posting of Project success stories on the websites of MEWR/ALRI /WB and on social media pages about the project;

- Provide measures to increase the inclusion of rural women in project activities and ensure their receipt of corresponding benefits through training workshops.

CHAPTER 4. IDENTIFICATION AND ANALYSIS OF STAKEHOLDERS

4.1 Approach to stakeholder identification

This section will identify all relevant stakeholders, beginning with governmental and non-governmental entities involved in water resources management, including affected communities and local, district, and regional governments. Stakeholder identification was conducted based on an analysis of project documentation, the institutional structure of the water/irrigation sectors, and the experience of implementing the SWIM-1 Project. Stakeholders were grouped according to their level of involvement in the project and potential impact.

4.2. Categories of stakeholders as per ESS 10

ESS10 distinguishes the following categories of stakeholders:

- "Affected parties" — those directly impacted by the project. Under SWIM-2, this includes farmers, rural households, Water User Associations (WUAs), land users, and communities located in the areas where civil works will be carried out.

- "Other interested parties" — those who are not necessarily directly affected by the project, but have an interest in its implementation and outcomes. This includes ministries, research and academic institutions, donors, non-governmental organizations, and the private sector.

- "Vulnerable and potentially vulnerable groups" — a distinct category that requires particular attention under SWIM-2. This includes women farmers, smallholder farmers, tail-end canal farmers, low-income rural households, elderly persons, persons with disabilities, and unemployed youth. Within the context of this Project, vulnerable groups are not treated as groups at risk of negative impacts, but rather as categories of the population that may face barriers to accessing information, participating in decision-making, and equitably benefiting from the Project. Accordingly, this Stakeholder Engagement Plan provides for specific measures to ensure their timely and accessible information, meaningful engagement, and consideration of their interests throughout project implementation.

4.3. Stakeholder Analysis

1. Project-affected parties (Component 2). Affected parties include groups that may directly experience positive or potentially adverse impacts as a result of the implementation of project activities, infrastructure works and reforms. Most of them are the main beneficiaries of the project:

a) Farmers and rural communities, including dehkan farms, agricultural enterprises, and water users in selected schemes, are the primary users of irrigation services and the main beneficiaries of the Project. The project aims to improve the reliability and efficiency of water supply for agricultural production. During construction and rehabilitation work, temporary disruptions to access to water or agricultural land may occur. This broad category includes the following sub-groups: smallholder farmers and dehkan farms; women farmers and women-headed households; farmers located at the tail end of irrigation systems with limited or irregular water access; rural youth engaged in or dependent on irrigated agriculture; and low-income rural households dependent on irrigated agriculture.

b) Water User Associations (WUAs) are organizations that manage and distribute irrigation water at the local level. The project will strengthen the institutional capacity of WUAs and expand their participation in the management and operation of irrigation systems. WUAs are interested in improved irrigation infrastructure in their service areas and enhanced institutional and financial sustainability. At the same time, there may be concerns that institutional restructuring could affect their autonomy or lead to budget reductions.

c) Rural households are those living in areas covered by irrigation systems. The project's primary impact is increased water supply reliability and improved agricultural conditions, which can contribute to improved livelihoods in rural communities.

d) Land users are the owners and tenants of agricultural land located within the project area. During construction and rehabilitation work, temporary restrictions on access to certain areas or infrastructure may occur, potentially resulting in temporary crop losses or damage to farm assets.

2. Other interested parties (Components 1, 2, 3). This category includes organizations and institutions that do not experience direct social or economic impacts from the project, but have an institutional, professional, or public interest in its implementation and results:

a) Local authorities and jamoats (district administrations and relevant local government bodies at the regional, district, and jamoat levels) support coordination, access arrangements, permitting, and public communications at the local level. They play an important role in facilitating community engagement, organizing consultations, and ensuring the dissemination of project information to local populations.

b) The Committee for Environmental Protection (CEP) under the Government of the Republic of Tajikistan is the authorized state body responsible for environmental oversight and confirmation of compliance with national environmental legislation and water quality standards. CEP involvement is relevant as SWIM-2 activities may be subject to the national environmental assessment (OVOS) process and applicable environmental permitting requirements. CEP regional subdivisions will participate in environmental consultations, joint inspections, and public awareness processes.

c) The Ministry of Finance of the Republic of Tajikistan is a government body responsible for budget planning, financial management, and coordination of international financing, including funds from international financial organizations attracted for project implementation.

d) The Ministry of Agriculture of the Republic of Tajikistan is the government body responsible for the development and implementation of state policy in agriculture, including the development of agricultural production and support for farms. The Ministry is committed to improving the efficiency of irrigation resource use and the sustainable development of the agricultural sector.

e) The State Committee for Land Resources Management and Geodesy of the Republic of Tajikistan (Goskomzem) is a government agency responsible for regulating land relations, accounting, and managing land resources. The project may be of interest to this agency in terms of the rational use of agricultural land and the development of irrigation infrastructure.

f) National coordination and oversight bodies relevant to water and irrigation sector reforms and basin planning, including River Basin Organizations (RBOs) and Basin Councils (RBCs), play an important role in coordinating water resources management at the basin level and ensuring alignment between project activities and basin-level planning processes.

g) OJSC "Barki Tojik" is responsible for power supply to pumping stations located in the project zone and is interested in reducing the energy intensity of pumping stations and resolving power supply reliability issues that currently affect the operation of irrigation infrastructure.

h) Research and academic institutions, including the Tajik Agrarian University and the Tajik Scientific Research Institute of Hydraulic Engineering and Land Reclamation (Tajik NIIGiM), conduct research and train specialists in water resource management, irrigation, and agriculture. Their participation facilitates the implementation of modern technologies, strengthens human resources in the water sector, and supports youth engagement initiatives.

i) The private sector includes companies and organizations that may participate in the project as contractors, equipment suppliers, or consultants, and may also potentially participate in public-private partnership projects.

j) Non-governmental organizations and civil society organizations (NGOs/CSOs) represent the interests of various social groups, including farmers, rural communities, and vulnerable groups. Under SWIM-2, a qualified environmental and social NGO or consulting firm will be engaged to implement an environmental and social awareness campaign, including the organization of training sessions and information events for project-affected communities and other stakeholders on the environmental and social aspects of the Project, potential impacts and mitigation measures, grievance redress procedures, and community health and safety requirements. This approach builds on the positive experience of SWIM-1, under which a licensed environmental and social consulting company demonstrated strong effectiveness in supporting stakeholder engagement, GRM outreach, capacity building, and field monitoring of environmental and social risks, including the operation of a dedicated project hotline available seven days a week. NGOs may also participate in public consultations, project monitoring, and information dissemination.

k) International organizations and donors are international financial and technical partners supporting the development of the water and agricultural sectors and may be interested in the project results and exchange of experience.

l) Mass media — national and regional media organizations that contribute to the dissemination of information about the Project, raising public awareness, and ensuring the transparency of its implementation.

Interaction with the specified stakeholders will be carried out through regular exchange of information, working meetings, consultations, and other forms of cooperation aimed at ensuring the effective implementation of the Project.

3. Vulnerable and potentially vulnerable groups (Components 2 and partially Component 1). The project will place special emphasis on engaging vulnerable and potentially vulnerable groups, who may face additional barriers to participating in consultations, obtaining information, or accessing project benefits. Within the context of SWIM-2, vulnerable groups are not treated as groups at risk of negative impacts, but rather as categories of the population that may face barriers to accessing information, participating in decision-making, and equitably benefiting from the Project. Accordingly, this SEP provides for specific tailored measures to ensure their timely and accessible information, meaningful engagement, and full consideration of their interests throughout project implementation. To ensure the meaningful participation of vulnerable groups, the project will employ tailored engagement methods, including targeted community-level consultations, the use of accessible communication channels, and collaboration with local organizations and government agencies.

The main vulnerable and potentially vulnerable groups include:

a) Low-income rural households are low-income families whose livelihoods rely heavily on agriculture and access to irrigation water. Limited financial resources can reduce their ability to adapt to changes in water resource management.

b) Women in rural households are women who are actively involved in agricultural work and household management, but often have limited access to information, decision-making, and resources, including water and agricultural services.

c) Women farmers are women who independently engage in agricultural activities or manage farms. They may face limited access to land, financing, training, and institutional support.

d) Smallholder farmers are farm households with limited land and financial resources for whom stable access to irrigation water is critical to maintaining crop yields and household incomes.

e) Tail-end canal farmers are agricultural producers whose plots are located at the lower end of irrigation systems. These farmers often face limited or irregular access to water compared to users located upstream.

f) Rural youth are young people living in rural areas who may have limited opportunities to participate in economic activities and decision-making related to natural resource management and water sector development.

g) Persons with disabilities are individuals with physical or other limitations who may have difficulty accessing information, participating in public events, or engaging in consultations conducted within the framework of the Project.

h) Elderly persons are members of the older generation in rural communities who may have limited mobility, access to information, or ability to participate in public debate and consultations.

i) Households in remote rural areas are families living in geographically remote settlements with limited access to infrastructure, transportation services, and information distribution channels.

j) Irrigation service users with limited influence in WUA decision-making processes, including both WUA members and non-members, as well as informal water users who are not covered by formal participation mechanisms.

k) Linguistic minorities, for whom project information and consultations must be provided in accessible languages, in particular Uzbek-speaking populations in rural areas.

l) Women and girls at elevated risk of SEA/SH, particularly in areas where construction works will take place.

m) Informal or unregistered land users, who may be affected by temporary land use, access restrictions, or other impacts covered under ESS5.

CHAPTER 5. STAKEHOLDER ENGAGEMENT STRATEGY

5.1. General principles of interaction.

Stakeholder engagement within the SWIM-2 project will be carried out in accordance with the requirements of the World Bank's Environmental and Social Standard ESS10 "Stakeholder Engagement and Disclosure».

The main principles of interaction are:

- Transparency. The project will ensure open and timely dissemination of information on its goals, activities, progress, and results. Information will be disseminated through local authorities, water user associations, information boards at project sites, and through consultations with local communities.

- Inclusiveness. The project will ensure the participation of various stakeholder groups, including farmers, water user associations, local government representatives, and vulnerable and socially sensitive groups.

- Non-discrimination. All stakeholders will have equal opportunities to receive information about the project and participate in consultations, regardless of social status, gender, age, or economic status.

- Timeliness. Stakeholder consultation and outreach will begin early in the preparation of subprojects and continue throughout the project life cycle.

- Confidentiality. All personal data and sensitive information shared by stakeholders during consultations, through the Grievance Redress Mechanism (GRM), or via other engagement channels will be handled with due care and used solely for the purposes of SWIM-2 stakeholder engagement, project implementation, and compliance with applicable national requirements and the World Bank Environmental and Social Framework (including ESS10). Access to such information will be limited to authorized project staff and service providers who require it to perform their duties and who are bound by confidentiality obligations. The Project will not disclose names or identifying details in public materials or reports without the individual’s consent, except where disclosure is required by law. Sensitive grievances (including SEA/SH-related complaints) will be managed through safe, confidential channels with survivor-centered principles, and only the minimum necessary information will be recorded and shared to enable appropriate referral and response.

5.2. Methods and formats of interaction.

The SWIM-2 project will employ various stakeholder engagement methods to ensure effective communication and participation of stakeholders in discussions of project activities.

The main methods of interaction include:

- Public consultations. Conducting open meetings with local communities to discuss planned project activities, potential impacts, and mitigation measures.

- Focus groups. Conducting thematic discussions with specific stakeholder groups, including farmers, representatives of water user associations, and other stakeholders.

- On-site meetings. Organizing working meetings directly in communities located in the subproject implementation areas, with the participation of local government representatives, farmers, and other stakeholders.

- Written consultations. Distribution of information materials and collection of suggestions and comments from stakeholders through written requests.

- Online and offline information. Dissemination of project information through the official websites of the Ministry of Energy and Water Resources and the ALRI, information stands, banners at project sites, as well as through local authorities and water user associations.

5.3. Interaction at various stages of project implementation

Interaction with stakeholders will be carried out at all stages of project implementation.

- Preparation and design stage. At this stage, consultations will be held with stakeholders on planning project activities, identifying priority sites for rehabilitation, and discussing potential environmental and social impacts.

- Project implementation phase. During the project implementation phase, local residents will be regularly informed about the progress of construction work, its timing, and potential time constraints. Consultations will also be held with farmers and water user associations regarding water distribution and the operation of irrigation infrastructure.

- Operational stage. Following completion of construction work, stakeholder engagement will continue to monitor project results, collect feedback from irrigation infrastructure users, and identify potential operational issues.

5.4. Interaction with vulnerable and socially sensitive groups

The SWIM-2 project recognizes that certain vulnerable and socially sensitive groups may face barriers in accessing information, participating in consultations, or benefitting equally from project activities. Such barriers may include limited mobility, low awareness of project processes, limited access to communication channels, social norms, or geographic remoteness common in rural irrigation areas.

Key vulnerable groups in the context of SWIM-2 include:

- women engaged in agriculture and women-headed households;

- low-income and labor-constrained households;

- elderly persons and socially isolated individuals;

- farmers with small land plots and limited access to irrigation water;

- households located in remote areas or at the tail end of irrigation canals;

- persons with disabilities who may have limited mobility or access to information.

To ensure meaningful, safe and equitable participation of these groups, the project will apply specific, tailored engagement measures, going beyond general consultations and fully aligned with ESS10. These adapted measures reflect the characteristics of the irrigation and rural development sector and the practical experience from SWIM-1.

Tailored engagement measures for vulnerable groups (adapted for SWIM-2):

(a) Women in agriculture

- ensuring gender-balanced community engagement teams and involving female social mobilizers;

- organizing women-only discussion groups where needed, to allow free expression;

- scheduling consultations at convenient times, considering women’s unpaid care responsibilities;

- providing support such as transport arrangements through jamoats where feasible;

- working with women’s councils at jamoat level and local NGOs supporting rural women;

- targeting women farmers and WUA female members in training and capacity-building activities.

(b) Elderly persons

- conducting household-level visits for those unable to travel;

- using simplified and verbal formats of communication;

- providing repeated outreach in cooperation with jamoat representatives;

- involving family members where appropriate and with consent.

(c) Persons with disabilities

- providing information in an accessible format (large print, audio explanation, pictorial materials);

- ensuring meeting venues are physically accessible when in-person events are organized;

- enabling remote participation through phone/WhatsApp outreach when mobility is limited;

- coordinating with local social protection departments.

(d) Low-income households and small farmers

- outreach through WUAs, agricultural extension services and local authorities;

- using simplified messages and accessible language;

- conducting small-group or door-to-door meetings in remote areas;

- ensuring that information on temporary construction impacts and mitigation measures is communicated early.

(e) Farmers located at the tail end of irrigation systems

- targeted consultations to identify water distribution challenges;

- facilitated engagement through WUAs and ALRI district offices;

- ensuring that their concerns are reflected in the design of rehabilitation works.

(f) Residents of remote rural settlements

- organizing mobile outreach (jamoat-led household visits);

- using local community centers, mosques, WUA offices and information boards as communication points;

- providing consultation materials in local languages commonly used in the area (e.g. Uzbek).

Cross-cutting measures applicable to all vulnerable groups:

- multiple channels of communication: jamoats, WUAs, community meetings, phone/WhatsApp hotline, information boards;

- possibility to submit grievances verbally through jamoat representatives or WUAs;

- ensuring confidentiality and safe reporting, including for SEA/SH-related grievances;

- documenting participation of vulnerable groups in consultation reporting;

- proactive engagement by social mobilizers and local facilitators.

How the above measures will be operationalized

The Project will translate these commitments into routine planning and delivery steps embedded in consultation preparation, implementation, and reporting. The PIU/PMU social team (and contracted social mobilizers where engaged) will prepare a simple engagement “micro-plan” for each scheme/subproject, identifying vulnerable groups present, preferred channels, accessibility needs, responsible focal points (WUA, jamoat, ALRI district office), timing and venues, and any logistical support required. Implementation will be verified through (i) consultation records disaggregated by stakeholder group and gender where feasible, (ii) a short checklist on accessibility and inclusion completed for each event, and (iii) quarterly reviews of outreach performance and GRM uptake by vulnerable groups.

(a) Women in agriculture: For each targeted jamoat/WUA, the PIU/PMU social team will (i) map women farmers and female WUA members with support from WUA leadership and women’s councils; (ii) ensure that at least one trained female facilitator/social mobilizer is included in the outreach team for meetings where women’s participation is expected; (iii) hold women-only focus group discussions when mixed meetings are not culturally conducive to open participation, using a discussion guide aligned with the subproject (water distribution, construction schedule, access, safety, and benefits); (iv) schedule sessions at times agreed with women participants (including outside peak care and household work periods) and select venues that are convenient and perceived as safe; (v) coordinate with jamoats to inform participants in advance and, where feasible, arrange transport for women from remote mahallas; (vi) partner with local NGOs working with rural women to support mobilization and follow-up; and (vii) set participation targets for training/capacity building events (e.g., minimum share of women trainees, prioritizing women farmers and female WUA members) and track attendance and feedback to adapt future sessions.

(b) Elderly persons: The PIU/PMU social team and local facilitators will identify elderly persons who may be affected or interested (with support from jamoat representatives and mahalla leaders) and will offer home visits or small neighborhood meetings for those unable to travel. Information will be communicated in simplified, verbal formats (short key messages, Q&A) and repeated as needed across the construction cycle (before works, during disruptive periods, and after reinstatement). Where appropriate and with the person’s consent, family members/caregivers will be invited to support understanding of schedules, safety measures, and grievance channels, while ensuring the elderly person’s views are captured directly.

(c) Persons with disabilities: During stakeholder mapping, the PIU/PMU will coordinate with jamoat authorities and local social protection departments to identify persons with disabilities and any accessibility constraints relevant to engagement. Consultation materials will be provided in accessible formats as needed (e.g., larger font versions, verbal/audio explanation during meetings, and pictorial aids for key messages such as safety near works and GRM steps). When in-person meetings are held, venues will be selected to enable physical access (step-free entry where available, seating close to entrances) and, when mobility is limited, remote participation will be enabled through phone/WhatsApp outreach and/or household visits. The engagement team will record any requested reasonable accommodations and confirm how they were provided.

(d) Low-income households and small farmers: The PIU/PMU social team will work through WUAs, agricultural extension services, and jamoat structures to identify and invite low-income and smallholder households, including those who may not actively participate in WUA decision-making. Messaging will be kept practical and easy to understand (what will happen, when, how it affects access to water/land/roads, and what mitigation/support is available), delivered through small-group meetings and door-to-door outreach in remote areas. For civil works, early communication will be required as a standard step in contractor/community liaison planning, with advance notices provided before disruptions (water service interruptions, temporary access restrictions), and follow-up verification that affected households received and understood key mitigation and safety information.

(e) Farmers located at the tail end of irrigation systems: For each selected scheme, the PIU/PMU and ALRI district office will support WUAs to convene targeted consultations with tail-end users (separately if needed) to document current water distribution constraints, reliability issues, and priority rehabilitation needs. Findings will be recorded in a short “tail-end issues note” and shared with the design/supervision team so that feasible solutions (e.g., rehabilitation priorities, operational measures, equitable distribution arrangements, or monitoring points) are reflected in subproject design and implementation planning. During works and early operation, follow-up meetings will be held to confirm whether the rehabilitation outcomes address the concerns raised, and unresolved issues will be referred to the GRM and/or scheme-level operational management processes.

(f) Residents of remote rural settlements: The PIU/PMU will plan outreach jointly with jamoats and WUAs using mobile formats (scheduled household visits and small settlement-level meetings) to compensate for limited transport and information access. Information points will be established in commonly used community locations (jamoat offices, community centers, mosques where appropriate, WUA offices, and notice boards), with periodic refresh of posted notices during key project milestones (start of works, peak disruption periods, completion/reinstatement). Where linguistic minorities are present, materials and verbal facilitation will be provided in the locally used language(s) (e.g., Uzbek) and checked for comprehension through brief Q&A and feedback capture.

Cross-cutting measures (all vulnerable groups):

    - Multiple entry points—information and feedback will be available through jamoats, WUAs, community meetings, notice boards, and phone/WhatsApp hotlines; focal points will be identified for each scheme and their contact details publicly posted.

    - (Verbal grievance intake—jamoat and WUA focal points will be briefed on how to accept verbal grievances and transfer them to the Project for registration; the Project will ensure each verbal grievance is logged with a reference number and follow-up provided.

Confidentiality and safe reporting—sensitive grievances (including SEA/SH) will be channeled through confidential pathways, with minimal data recorded and survivor-centered referral as applicable.

    - Documentation—consultation minutes will record participation of vulnerable groups (and gender where feasible) and summarize key issues raised and responses/commitments.

    - Proactive outreach—social mobilizers/local facilitators will conduct follow-up visits/calls to groups with low participation to ensure they receive information, understand options, and can access the GRM.

    - Monitoring and adaptation—the PIU/PMU will review participation and GRM data periodically to identify gaps (e.g., under-representation, low awareness) and adjust outreach methods, timing, language, and accessibility measures accordingly.

This table 2 is a summary for planning purposes. The SEP and site/scheme-specific engagement plans will further define stakeholder lists and engagement approaches for (i) direct affected parties, (ii) vulnerable people, and (iii) other interested parties, including languages, disclosure materials, minimum notice periods, and detailed timelines by location and activity. Contractor CESMPs will include site-specific communications and GRM arrangements consistent with the SEP.

In practice, the SEP and the site/scheme-specific engagement plans will "operationalize" engagement by, for instance, turning broad stakeholder categories into named contact lists and maps (e.g., a WUA-by-WUA roster and tail-end user map for each selected scheme, plus an institution-by-institution directory for CEP/jamoats), setting participation arrangements that match local constraints (e.g., separate women-led focus groups scheduled outside peak farming hours, and home/field visits for people with mobility limitations), specifying communication products (e.g., a one-page works notice with a simple map and hotline, and a "you said–we did" feedback sheet after consultations), defining minimum notice periods (e.g., 14 days before planned canal shutdowns or major access restrictions), and fixing location-based calendars (e.g., weekly contractor look-ahead briefings at active sites and quarterly public disclosure of GRM performance and satisfaction findings), while contractor CESMPs then translate these requirements into site signboards, a named community liaison focal point, and a case-log workflow that aligns with the project GRM.

Table 2. SEP Summary Table

| Project stage | Topic of consultation / message | Method used | Responsibilities | Frequency/Timeline |
| --- | --- | --- | --- | --- |
| Project preparation & design | Direct affected parties: PDO and component overview; scheme/investment selection and prioritization; expected benefits/risks; E&S instruments (SEP/ESMF/RPF/LMP); GRM channels and service standards. | Community meetings; meetings with WUAs/GUMIs; focus groups; key informant interviews; disclosure of notices/leaflets; information desks. | PIU/PMU E&S Specialists (lead); communications focal points; ALRI/MEWR technical teams; RBOs/RBCs. | During preparation; prior to finalizing designs/investment lists; update when new schemes are added. |
|  | Vulnerable people: Inclusion measures; access to information in appropriate languages; barriers to participation (time, mobility, literacy, digital access); tailored GRM access (confidentiality, safe channels). | Separate consultations with women as needed; targeted household outreach; accessible venues/timing; use of interpreters/local languages; support through community facilitators. | PIU/PMU E&S Specialists with gender specialist; local facilitators; WUA/GUMI leadership supports outreach. | Integrated into all preparation consultations; targeted sessions prior to key decisions (design, land needs, reform pilots). |
|  | Other interested parties: Project rationale and safeguards approach; coordination on permits/access and public communication; environmental oversight/coordination with the Committee for Environmental Protection (CEP) as applicable; alignment with sector reforms and basin planning; information sharing for international waterways context (as applicable). | Inter-agency briefings; coordination meetings with local authorities/jamoats; stakeholder roundtables; media briefings; partner meetings. | PIU/PMU management and communications; E&S Specialists; ALRI/MEWR focal points; steering/coordination bodies as applicable. | At key milestones (concept/design disclosure; approval of annual work plan); at least quarterly coordination during preparation period. |
| Procurement & pre-construction | Direct affected parties: Work schedules and sequencing; access management and safety; temporary restrictions/land access; contractor contact points; GRM intake and escalation; code of conduct and worker GM. | Work-site notices; door-to-door outreach in affected areas; meetings with WUAs/GUMIs; induction meetings with contractors; postings of hotline/contact details. | Contractors (site communications) under PIU/PMU oversight; supervision consultant; PIU/PMU E&S Specialists verify compliance. | Before mobilization and before works start at each site; minimum notice period per SEP (e.g., 1–2 weeks before disruptive works). |
|  | Vulnerable people: Safe access around sites; special arrangements for mobility constraints; clear, simple messages (low literacy); SEA/SH-safe reporting options; protection from retaliation. | Targeted household visits; engagement via women’s councils/representatives; accessible formats (simple language, visuals as feasible); confidential referral pathways for sensitive grievances. | PIU/PMU E&S Specialists and gender specialist; contractor community liaison; local leaders supporting outreach. | Prior to works in each locality and repeated before high-impact activities; ongoing availability of GRM channels. |
|  | Other interested parties: Coordination on traffic/access, public order/safety, and communications; coordination with the Committee for Environmental Protection (CEP) on any environmental permitting/clearance needs and environmental compliance oversight as applicable; transparency around procurement-related timelines where relevant; interface with CSOs/media. | Coordination meetings; official letters/notices; periodic public updates; media briefings as needed. | PIU/PMU management; communications focal point; E&S Specialists; local authorities/jamoats. | As needed per package/site; at least prior to mobilization and at start of works. |
| Construction & implementation of investments | Direct affected parties: Progress updates; irrigation service impacts; traffic/access and safety; dust/noise/waste management; reinstatement; land/asset impacts; OHS and community health & safety; grievance status and corrective actions; “you said–we did”. | Regular community check-ins; site meetings; hotline/GRM intake; grievance boxes (where used); monitoring visits; local radio/announcements where appropriate. | Contractor community liaison + GRM focal point (day-to-day); PIU/PMU E&S Specialists (oversight/reporting); supervision consultant supports monitoring. | Ongoing throughout works; weekly/biweekly engagement in active sites; monthly consolidated reporting; immediate communication for urgent risks/incidents. |
|  | Vulnerable people: Managing disproportionate impacts (access constraints, safety risks); targeted support and referrals; ensuring participation and feedback; confidentiality for sensitive complaints. | Targeted outreach through trusted intermediaries; separate women’s meetings; accessible reporting channels; follow-up visits to confirm resolution. | PIU/PMU E&S Specialists and gender specialist; contractor liaison; WUA/GUMI representatives as appropriate. | Integrated into routine engagement; additional outreach when complaints indicate heightened risks or exclusion. |
|  | Other interested parties: Oversight communications; coordination on enforcement and emergency response; environmental compliance oversight/coordination with the Committee for Environmental Protection (CEP) as applicable; transparency updates; coordination where schemes are in transboundary basins. | Coordination meetings; periodic briefings; public information releases; engagement with CSOs/media; partner supervision missions as applicable. | PIU/PMU management; E&S Specialists; local authorities; relevant national coordination bodies. | Quarterly (or per reporting cycle) plus ad hoc for incidents, escalated grievances, or major schedule changes. |
| Institutional reforms & strengthened service delivery (Component 1) | Direct affected parties: Reform measures (service delivery improvements, GUMI/WUA strengthening, performance assessments); digitalization (IMIS/NWIS interfaces); water allocation planning; capacity building opportunities; fee/billing policy pilots and safeguards (if applicable); feedback mechanisms. | Workshops and trainings; awareness campaigns; consultations on draft guidelines/procedures; information desks; dissemination of annual results/learning products. | MEWR PIU (Subcomponent 1.1) and ALRI PMU (Subcomponent 1.2) technical leads; PIU/PMU E&S Specialists ensure inclusive engagement; M&E and communications teams support dissemination. | Per annual work plan; at least quarterly engagement touchpoints in participating schemes; trainings per curriculum schedule. |
|  | Vulnerable people: Women’s participation and leadership; youth inclusion; support for less-resourced WUAs and users with limited digital access; disability inclusion; measures to avoid exclusion during reforms. | Targeted outreach to women’s councils and women farmers; youth-focused outreach (internships, young professionals); separate consultations where needed; tailored training support. | Gender specialist (lead on targeted actions) with E&S Specialists; training providers; WUA/GUMI leadership to facilitate participation. | Embedded in each reform activity cycle; minimum annual outreach and reporting on inclusion measures. |
|  | Other interested parties: Policy dialogue and coordination; oversight of reform sequencing and safeguards; coordination with the Committee for Environmental Protection (CEP) on environmental policy/standards interfaces and monitoring where relevant; partner coordination (e.g., PPP/IFC, co-financiers); basin-level coordination and data sharing considerations. | Inter-agency meetings; steering committee updates; partner coordination sessions; public reporting and media engagement as appropriate. | PIU/PMU leadership; ALRI/MEWR policy and technical units; E&S and communications teams. | Aligned with annual and semi-annual reporting cycles; additional sessions prior to major policy changes or pilots. |
| Monitoring, evaluation & citizen engagement | Direct affected parties: Beneficiary satisfaction surveys; disclosure of results; performance monitoring results (GUMI/WUA KPIs) and improvement plans; GRM responsiveness within service standards (project GM, worker GM, SEA/SH-sensitive pathways as applicable). | Satisfaction surveys (entry, mid-term, completion) and annual feedback; focus groups for validation; dissemination events; dashboards/briefs where feasible. | M&E units with PIU/PMU E&S and communications specialists; consultants supporting surveys as needed; GUMIs/WUAs support survey outreach. | At project entry, mid-term, and completion; annual dissemination of satisfaction results; semi-annual GRM performance reporting. |
|  | Vulnerable people: Ensuring survey inclusion and safe participation; disaggregation and feedback loops that reflect vulnerable users’ priorities; accessible grievance channels. | Oversampling/targeted sampling where feasible; separate focus groups; accessible survey tools and locations; use of local facilitators. | M&E consultants with E&S and gender specialists; local facilitators. | At each survey round; follow-up after dissemination to capture additional feedback from vulnerable groups. |
|  | Other interested parties: Transparency and learning; dissemination of results to oversight bodies, partners, and the public (including the Committee for Environmental Protection (CEP) where relevant); coordination on adaptive management actions. | Public dissemination events; briefings; publications; media engagements; partner missions and learning exchanges. | PIU/PMU leadership; communications focal points; E&S Specialists; M&E teams. | Annual dissemination; aligned with supervision missions and reporting calendar. |

6. DISCLOSURE OF INFORMATION AND PUBLIC CONSULTATION

6.1 General principles of disclosure and consultation

Within the SWIM-2 project, information disclosure and stakeholder consultation are key to ensuring transparency, accountability, and effective project implementation. Information disclosure is conducted in accordance with the World Bank's Environmental and Social Framework and national legislation.

The purpose of disclosure is to provide stakeholders with timely, accessible and understandable information about the project, its components, potential impacts, and opportunities to participate in the decision-making process.

As part of the project, information will be provided on a regular basis at all stages of the project’s implementation – preparation, implementation, and operation.

The information disclosed will include:

- description of the objectives and components of the project;

- information on planned investments and activities;

- potential environmental and social impacts;

- measures to prevent and mitigate them;

- opportunities for stakeholder participation in project implementation;

- mechanism for filing and reviewing grievances ;

- reports on the progress of the project.

Project documents, including environmental and social instruments, will be published on the official websites of the MEWR and ALRI and will be made available to stakeholders  upon request and also at the local level in all project areas. The presentation of this information will be accessible and provided in appropriate formats, with particular consideration given to the needs of vulnerable groups. Copies of key documents will be made available at:

- regional and district ALRI offices,

- local government (hukumat and jamoat) offices,

- WUA offices,

- project work sites,

- information boards in project villages, and

- mobile formats during community meetings, where printed materials will be provided as needed.

The following grievance channels will be communicated in all disclosure and consultation materials and will remain available throughout the Project implementation:

- in person to the Project’s designated social/environmental specialists or other authorized project representatives at sites and during consultations;

- by telephone/hotline numbers displayed on information banners and notice boards (and, where applicable, via phone/WhatsApp);

- by email to the Project’s designated email address (as displayed in Project materials);

- through WUA and jamoat representatives who can receive grievances verbally or in writing and transmit them for registration;

- through grievance/suggestion boxes placed at project sites and local government offices, where available;

- through contractors’ designated focal points at work sites (with escalation to the PMU/PIU as needed).

This will ensure that project-affected people, including those in remote rural areas, have accessible and timely information. Documents will also be shared upon request through local authorities, contractors, and the project’s Community Liaison Officer.

6.2. Methods and channels of information dissemination

To ensure effective outreach to different stakeholder groups, various communication channels will be used. One of the main objectives of disclosure of information is that consultation participation of people are previously and timely informed.

Key disclosure methods include:

- publication of information on the official websites of government agencies and organizations participating in the implementation of the project;

- placement of information materials in local authorities;

- distribution of information brochures and leaflets;

- publications in the media;

- holding information meetings and public consultations;

- dissemination of information through social networks and online platforms;

- information dissemination through local communities and public organizations.

Information will be provided in Tajik/Uzbek languages, taking into account the needs of different population groups.

6.3. Conducting public consultations

Public consultations are an important tool for involving stakeholders in the project implementation process and ensuring that their opinions and suggestions are taken into account.

Consultations will be held at various stages of the project implementation.

Project preparation stage. At this stage, consultations are held with government agencies, water users' associations, local authorities, farms, and local community representatives.

The consultations are aimed at discussing:

- discussion of the project concept;

- discussion of environmental and social instruments;

- collection of suggestions and comments from stakeholders .

Project implementation phase.

During the project implementation period, consultations are aimed at:

- informing the population about the progress of construction work;

- discussing possible temporary restrictions and construction-related impacts;

- receiving feedback from local communities;

- addressing emerging issues and suggestions;

- conducting consultations for site-specific E&S instruments (ESIAs, ESMPs) as required by ESF, including disclosure of draft documents and collection of comments from project-affected people;

- carrying out consultations for RAP/ARAP preparation and implementation, ensuring meaningful engagement with affected land users and vulnerable groups;

- consulting stakeholders on Component 1 reform activities, including institutional strengthening, digitalization measures, and changes in irrigation service provision.

Particular attention is paid to interaction with communities living near project sites, Water Users Associations (WUAs), and other stakeholders directly affected by construction or operational activities.                                          Operational phase. After completion of construction work, consultations focus on:

- discussion of the functioning of the restored irrigation infrastructure;

- receiving feedback from water users;

- improving the efficiency of water resources management.

The results of the consultations will be documented and taken into account when making decisions within the project. See Annex 1: Template to Capture Consultation Minutes

6.4 Taking into account the opinions of stakeholders

All suggestions and comments received during the consultations will be analyzed and, if possible, taken into account during the implementation of the project.

Information on the consultations will include:

- date and place of the event;

- list of participants;

- main issues discussed;

- comments and suggestions received;

- decisions taken and subsequent actions.

Summary information on the consultations held and decisions made will be regularly published in project progress reports.

6.5. Ensuring participation of vulnerable groups

The project places particular emphasis on ensuring the participation of vulnerable and socially disadvantaged groups of the population who may face barriers to accessing information or participating in consultations.

To ensure their participation, the following measures will be applied:

- holding consultations at a time convenient for local residents;

- use of accessible and understandable forms of information presentation;

- holding meetings directly in the affected communities;

- involving local organizations and community leaders;

- use of various communication channels, including oral forms of information.

Such measures will ensure broader public participation and take into account the interests of various stakeholder groups.

7. GRIEVANCE REDRESS MECHANISM (GRM)

7.1 Objectives and purpose of the Grievances Mechanism

The SWIM-2 Project will operate a Grievance Redress Mechanism (GRM) designed to ensure timely, transparent, and fair consideration of requests, grievances, and suggestions from the public, water users, contractors, and other stakeholders related to the implementation of project activities.

The SWIM-2 Project will utilize the grievance redress mechanism (GRM) developed and implemented during the SWIM-1 Project. The basic structure of the mechanism will be retained and, if necessary, further refined during the initial phase of project implementation. Detailed information on the Grievances and appeal procedure is provided in the appendix to this SEP.

The GRM is aimed at:

- providing stakeholders with an accessible channel for submitting grievances  and suggestions;

- timely identification and resolution of problems arising during the implementation of the project;

- prevention of adverse impacts

- prevention of conflict situations at an early stage;

- increasing transparency and accountability of the project implementation process.

The GRM is an integral part of the Project's environmental and social management system and has been developed in accordance with the requirements of the World Bank's ESF, in particular Standard 10 (ESS10).

7.2. Operating principles of the GRM

The grievances mechanism will operate based on the following principles:

- accessibility - grievances  can be submitted in a variety of convenient ways;

- free of charge - filing grievances  does not require payment;

- non-discrimination - all applications are considered regardless of the applicant’s status;

- Confidentiality – protection of applicants’ personal data is ensured;

- transparency - Grievances procedures are clear and open;

- efficiency - grievances  are considered within the established timeframes;

- right of appeal - the complainant can refer the Grievances to a higher level;

- right of appeal to the court - the applicant may at any time use judicial or administrative mechanisms to protect rights.

The mechanism allows for anonymous reporting. Such reports will also be registered and processed in accordance with established procedures. Particular attention will be paid to the secure and confidential handling of sensitive grievances, including cases involving sexual exploitation and abuse (SEA/SH).

7.3. Channels of the GRM

The following grievance channels will be communicated in all disclosure and consultation materials and will remain available throughout the Project implementation:

- in person to the Project’s designated social/environmental specialists or other authorized project representatives at sites and during consultations;

- by telephone/hotline numbers displayed on information banners and notice boards (and, where applicable, via phone/WhatsApp);

- by email to the Project’s designated email address (as displayed in Project materials);

- through WUA and jamoat representatives who can receive grievances verbally or in writing and transmit them for registration;

- through grievance/suggestion boxes placed at project sites and local government offices, where available;

- through contractors’ designated focal points at work sites (with escalation to the PMU/PIG/PIU as needed).

7.4 Structure and levels of the GRM

The project's grievances mechanism provides for a three-tiered system for reviewing appeals:

Level 1 - local (object);

Level 2 - Project (PMU);

Level 3 – sector/national.

The Project's GRM is focused on resolving grievances as quickly as possible at the local and project levels. Higher levels are used primarily to address complex or unresolved issues.

It is important to note that an applicant can apply to any level of the GRM directly, without having to complete previous levels.

7.4.1. Local level (project level at the facility)

At the local level, grievances can be submitted in the following ways:

- directly to the persons responsible for the project at the site (supervision engineer, environmental or social specialist);

- by contact phone numbers indicated on information banners and facility passports;

- through grievances and suggestion boxes at construction sites;

- through the facility's call logs;

- orally or in writing during meetings with the public;

- through representatives of local authorities (jamoats), water users associations or other local structures.

At this level, an attempt is made to resolve the issue on the spot.

If the Grievances cannot be resolved promptly, it is registered and escalated to the next level for further review.

Important: A written request is not required to register a grievance. If the Grievances is submitted verbally, the project's responsible person will ensure it is recorded in the Grievances log.

7.4.2. Project level (PMU)

At the project level (PMU), the following are considered:

- grievances  not resolved at the local level;

- appeals related to compensation and temporary use of land;

- claims related to economic losses;

- labor grievances  of employees of contracting organizations;

- repeated grievances ;

- sensitive treatments, including SEA/SH cases.

If necessary, a special committee may be created to review grievances, including representatives from relevant project entities. Decisions will be communicated to complainants within the specified timeframe.

7.4.3. Sector and national level

The project also provides for the use of an sector-wide grievance mechanism related to water resources management.

At this level, grievances related to:

- water distribution;

- operation of irrigation infrastructure;

- issues of water resources management.

The consideration of such requests is carried out with the participation of relevant structures:

- Ministry of Energy and Water Resources;

- Land Reclamation and Irrigation Agency.

If a grievance cannot be resolved at the project level, it may be referred to the national level for further consideration in accordance with the legislation of the Republic of Tajikistan.

7.5. Grievances review periods

The timeframes for consideration of applications are established in accordance with the legislation of the Republic of Tajikistan:

- up to 15 calendar days - for requests that do not require additional study;

- up to 30 calendar days – for requests requiring additional consideration.

If necessary, the applicant is informed about the extension of the time period for consideration of the application.

7.6 Appeal and further actions

If the applicant is not satisfied with the decision taken, he has the right to:

- apply to a higher level of GRM ;

- send an appeal to government agencies;

- take advantage of the judicial system to protect your rights.

7.7. Mechanism for handling labor grievances

A separate grievance mechanism is provided for employees of contractors and subcontractors, based on the requirements of Standard 2 of the World Bank (ESS2) and national legislation governing labor relations. Detailed information on the labor grievance mechanisms is provided in the framework document: "Procedures for Governing Labor Relations."

Table 3 Channels for submitting appeals and grievances within the framework of the SWIM-2 project

| Method of filing a grievance | Description | Responsible for reception | Availability |
| --- | --- | --- | --- |
| Personal appeal | Filing a grievance directly to a project representative (social specialist, supervisory engineer or representative of the PMU ) | Social Issues Specialist of the Project | At the sites of subproject implementation |
| Telephone | Contact the project's contact numbers indicated on the information banners and facility passports. | PMU /PIU | During working hours |
| E-mail | Submitting a grievance or request via project email | PMU /PIU | Constantly |
| MEWR/ALRI websites | Submitting a request via the feedback form on the project's official websites | Authorized persons from MEWR/ALRI PMU /PIU | Constantly |
| Grievances and suggestion boxes | Special boxes installed at project sites and local authorities | PMU /PIU / contractor | During the implementation of subprojects |
| Through local authorities | Submission of an appeal through representatives of jamoats or other local government bodies | PMU /PIG together with local authorities | Constantly |
| Through WUA | Transfer of requests through the WUA | PMU together with the WUA | Constantly |
| During public meetings | Oral communication during consultations and meetings with the population | PMU /PIU | During the consultations |

Table 4. SWIM-2 Project Grievances Process

| Stage | Description of the process | Responsible party | Deadlines |
| --- | --- | --- | --- |
| 1. Filing a grievance | Grievances can be submitted verbally or in writing through various channels: in person, by telephone (hotline), by email, through WUA representatives, local authorities, or project staff. Anonymous grievances are also possible. | Applicant/community representatives | At any time |
| 2. Registration of grievance | The received grievances is registered by the responsible project person in the grievances log and assigned a registration number. If the Grievances is made verbally, the information is entered into the log by the responsible employee. | Social Issues Specialist / Project Person in Charge | Within 1-3 business days |
| 3. Consideration and assessment of the grievance | The content of the Grievances is analyzed, and if necessary, additional information is collected and consultations are held with the relevant project units or local authorities. | PMU / PIU responsible specialists | Up to 10 business days |
| 4. Making a decision and informing the applicant | Based on the review, a decision is made on appropriate response measures. The complainant is informed of the grievance 's outcome and the proposed measures. | Management of the PMU / PIU / responsible specialists | Up to 15 business days from the date of registration |
| 5. Closing the grievances or appeal | Once the agreed-upon measures have been implemented, the Grievances is closed, and a resolution date is set. If the complainant disagrees, they can appeal to a higher level within the grievances mechanism. | PMU / PIU / relevant authorities | Up to 30 business days (if necessary) |

The figure below presents a simplified diagram of the functioning of the grievances handling mechanism within the Project, reflecting the main channels for submitting grievances and the levels of their consideration.

Fig. 1: Flow chart of the grievance redress mechanism under the SWIM-2 Project.

Fig. 2: Format of the log for registering grievances and other types of appeals.

To ensure sustainability and institutional integration of the Project, the grievance redress mechanism will be coordinated with existing Grievances systems of government agencies, in particular the Ministry of Energy and Water Resources and the Agency for Land Reclamation and Irrigation.

To raise public awareness of the GRM’s operations, the Project envisages the hiring of a social and environmental company to conduct an information campaign, including the distribution of information materials, meetings with local communities, and outreach activities.

Under the ongoing SWIM-1 project, the engagement of a licensed environmental and social consulting company — LLC “Nakukor” — has already demonstrated strong effectiveness in strengthening stakeholder engagement and GRM outreach. The company supports information campaigns, public consultations, GRM awareness, capacity building, and field monitoring of E&S risks.

Importantly, the company established a dedicated project hotline (short number 3553), operating 7 days a week, which has significantly improved access for project-affected people and other stakeholders to submit inquiries, grievances, and requests for information.

As SWIM-1 is still under implementation, a full assessment of effectiveness has not yet been completed; however, initial results show improved communication with communities, increased awareness of project activities and GRM procedures, and enhanced responsiveness to stakeholders’ concerns.

Building on this positive experience, SWIM-2 will apply a similar approach and engage a qualified E&S firm to support stakeholder engagement and GRM-related activities

Complainant satisfaction and other customer-focused indicators can be used to assess the effectiveness of the project-based GRM. The number of grievances filed and resolved can be included as an indicator of project success.

Information on the functioning of the grievance mechanism, including the number of grievances received, the nature of the grievances and the status of their consideration, will be regularly summarized and included in the project implementation reports.

One can also send a complaint directly to the World Bank Tajikistan Country Office in Dushanbe Address: 48 Ayni Str., Business Center “Sozidaniye”, 3rd floor, phone: 992 48 701-5810,

e-mail: tajikistan@worldbank.org

Agency for Land Reclamation and Irrigation under the Government of the Republic of Tajikistan:

5/1 Shamsi Str., Dushanbe, 734064, Telephone: 236-04-47, Fax: 235-35-54, E-mail: info@alri.tj, ALRI web-site: https://alri.tj/en

Contact information for filing appeals to PMU Project Management Unit of the Agency for Land Reclamation and Irrigation (PMU/ALRI): 5/1 Shamsi Str., Dushanbe, 734064, e-mail: fvwrmp@mail.ru Tel/fax: (+992 -372) 36-62-08

Ministry of Energy and Water Resources of the Republic of Tajikistan: 5/1 Shamsi Str., Dushanbe, 734064. E-mail: info@mewr.tj, Telephone: 235 35 66, 236 03 04, Fax: 236 03 04

Project Implementation Unit under Ministry of Energy and Water Resources

Address: 734064, 5/1 Shamsi Street, Dushanbe, Republic of Tajikistan

E-mail: pmu.mewr@gmail.com

Mr Rustam Abdulloev/ Ms Gulsun Muminiva

The contact information is provided below, through which the project beneficiaries can appeal.

8. IMPLEMENTATION OF THE SEP: INSTITUTIONAL ROLES AND RESPONSIBILITIES

The implementation of this Stakeholder Engagement Plan will be ensured by the management structures of the SWIM-2 Project under the coordination of the project’s implementing agencies – the Ministry of Energy and Water Resources of the Republic of Tajikistan and the Agency for Land Reclamation and Irrigation.

During the project preparation stage, coordination of stakeholder engagement activities, including organizing consultations and disclosing information, is carried out by the Project Group for State Investment Projects under the ALRI.

Once the project implementation commences, responsibility for the implementation of the SEP will be assigned to the project management structures (PMU/PIG), which will ensure:

- organizing and conducting consultations with stakeholders at the national, regional and local levels;

- timely disclosure of information on project activities;

- ensuring the functioning of the grievances  redressing  mechanism (GRM);

- interaction with local authorities, water user associations and other stakeholders;

- taking into account the feedback received during the implementation of project activities.

Environmental and social specialists within the project structures will play a key role in the implementation of the SEP. Their responsibilities will include coordinating consultations, maintaining stakeholder engagement documentation, monitoring the performance of the GRM, and preparing relevant reports.

Contractors and subcontractors will also be required to comply with the requirements of the SEP and ensure interaction with local communities during construction, including informing the public about the work schedule, possible temporary inconveniences, and measures to minimize them.

9. MONITORING, REPORTING AND UPDATING THE SEP

Summary of how SEP will be monitored and reported upon (including indicators)

The SEP will be monitored based on both qualitative reporting (based on progress reports) and quantitative reporting linked to results indicators on stakeholder engagement and grievance performance.

SEP reporting will include the following:

- Progress reporting on the ESS10-Stakeholder Engagement commitments under the Environmental and Social Commitment Plan (ESCP)

- Cumulative qualitative reporting on the feedback received during SEP activities, in particular  (a)issues that have been raised and can be addressed during project implementation; (b) issues that have been raised that are beyond the scope of the project and are better addressed through alternative projects, programs or initiatives; and (c) issues that cannot be addressed by the project due to technical, jurisdictional or excessive cost-associated reasons. Minutes of meetings summarizing the views of the attendees can also be annexed to the monitoring reports.

- Quantitative reporting based on the indicators included in the SEP. The illustrative set of indicators for monitoring and reporting is included in Annex 2.

Reporting back to stakeholder groups

The SEP will be revised and updated as necessary during project implementation.

Responsible staff will gather quarterly summaries and internal reports about public complaints, enquiries, and related incidents, including updates on corrective or preventative actions. These documents will then be sent to the project managers.

Specific mechanisms to report back to stakeholders include: (i) publishing consultation summaries and Project updates on the official MEWR/ALRI and Project websites; (ii) posting brief updates and key decisions on notice boards at jamoat offices, WUA offices, ALRI district offices, and at active work sites; (iii) sharing minutes/feedback notes through WUA and jamoat focal points and during community meetings; and (iv) incorporating stakeholder feedback and GRM statistics (received/resolved issues and actions taken) in periodic Project progress reports that are disclosed publicly. Reporting back to stakeholders will occur after each major consultation and disclosure event, and at least semi-annually throughout Project implementation.

10. RESOURCES AND BUDGET

To ensure the effective implementation of the activities envisaged by this Stakeholder Engagement Plan, the SWIM-2 Project will provide the necessary organizational and financial resources.

The main costs associated with the implementation of the SEP may include:

- organizing and conducting public consultations and meetings with stakeholders;

- preparation and distribution of information materials (brochures, information sheets, banners, announcements);

- Ensuring the functioning of the grievances handling mechanism, including the installation of Grievances boxes, maintaining grievances logs and processing incoming grievances;

- conducting information campaigns and events to raise awareness of stakeholders about the project;

- translation of information materials into relevant languages if necessary;

- transportation and organizational costs associated with holding meetings on site.

Funding for the SEP implementation activities will be provided from project funds and included in the general administrative and operational costs of project management. Specific funding amounts for stakeholder engagement activities will be determined during detailed planning of project activities during the project implementation phase.

Table 5. Budget for the implementation of the SEP (to be included in Component 3 – to be confirmed during appraisal)

SWIM-2 Project — preliminary, indicative estimates

| No. | Event | Implementation period | Estimated costs(USD, indicative) |
| --- | --- | --- | --- |
| 1 | Conducting public consultations and meetings with stakeholders | During the implementation of the Project | 40,000 |
| 2 | Preparation and distribution of information materials (brochures, leaflets, information stands) | During the implementation of the Project | 25,000 |
| 3 | Supporting the functioning of the grievances handling mechanism (CRM) | During the implementation of the Project | 30,000 |
| 4 | Conducting information campaigns to raise public awareness about the project and the GRM | During the implementation of the Project | 35,000 |
| 5 | Monitoring and reporting on the implementation of the SEP | During the implementation of the Project | 20,000 |
| 6 | Training project staff on stakeholder engagement | As needed | 15,000 |
| 7. | Contingency (10%) | - | 18,000 |

Total estimated budget: 183,000 USD (Indicative; to be further refined during project appraisal)

11. ANNEXES

Annex 1: Template to Capture Consultation Minutes

| Stakeholder (Group or Individual) | Summary of Feedback | Response of Project Implementation Team | Follow-up Action/Next Steps |
| --- | --- | --- | --- |

Annex 2. Sample Table: Monitoring and Reporting on the SEP

| Key evaluation questions | Specific evaluation questions | Potential indicators | Data collection methods |
| --- | --- | --- | --- |
| Grievance Redress Mechanism (GRM). To what extent have project-affected parties been provided with accessible and inclusive means to raise issues and grievances? Has the implementing agency responded to and managed such grievances? | Are project-affected parties raising issues and grievances? How quickly and effectively are grievances resolved? | Number of grievances received, disaggregated by gender, age, location, and category of grievance. Number of grievances (i) opened, (ii) open for more than 30 days, (iii) resolved, (iv) closed, and (v) resolved to the satisfaction of the complainant, during the reporting period. Number of requests for information from relevant agencies. Use of suggestion boxes placed in project communities. Number of grievances raised by workers, disaggregated by gender and worksite, resolved within a specified timeframe. Number of SEA/SH cases reported in project areas that were referred for health, social, legal, and security support according to the referral process in place. | Records from the implementing agency and other relevant agencies. |
| Stakeholder engagement impact on project design and implementation. How have engagement activities made a difference in project design and implementation? | Was there interest and support for the project? Were there any adjustments made during project design and implementation based on feedback received? Was priority information disclosed to relevant parties throughout the project cycle? | Active participation of stakeholders in activities. Number of actions taken in a timely manner in response to feedback received during consultations with project-affected parties. Number of consultation meetings and public discussions where feedback and recommendations received are reflected in project design and implementation. Number of disaggregated engagement sessions held, focused on at-risk groups in the project. | Stakeholder consultation attendance sheets and minutes. Evaluation forms. Structured surveys. Social media and traditional media coverage of project results. |
| Implementation effectiveness. Were stakeholder engagement activities effective in implementation? | Were the activities implemented as planned? Why or why not? Was the stakeholder engagement approach inclusive of disaggregated groups? Why or why not? | Percentage of SEP activities implemented. Key barriers to participation identified with stakeholder representatives. Number of adjustments made in the stakeholder engagement approach to improve outreach, inclusion, and effectiveness. | Communication strategy and consultation schedule. Periodic focus group discussions. Face-to-face meetings and/or focus group discussions with vulnerable groups or their representatives. |

These indicators complement grievance-related indicators by tracking preventive measures, workforce conduct, and awareness-raising actions necessary to reduce social risks and ensure compliance with ESS2 and ESS10 throughout Project implementation.

Code of Conduct (CoC)

| Indicator | Data collection methods |
| --- | --- |
| Number and percentage of contractors and subcontractors that have adopted, signed, and disclosed Codes of Conduct (CoC) consistent with ESS2 and SEA/SH requirements. | Contractor compliance records; PIU/PMU verification reports. |
| Number and percentage of project workers (by category: contractor, subcontractor, supervision consultant) who have signed the Code of Conduct prior to mobilization. | Worker registration logs; contractor mobilization checklists. |
| Number of reported breaches of the Code of Conduct, by type (including SEA/SH), and percentage addressed with corrective actions within the required timeframe. | Incident reports; PIU/PMU monitoring records. |
| Evidence of CoC enforcement actions taken (e.g., warnings, sanctions, removal from site), disaggregated by contractor and worksite. | PIU/PMU oversight reports; supervision consultant records. |

Training and Capacity Building

| Indicator | Data collection methods |
| --- | --- |
| Number of training sessions conducted on: (i) stakeholder engagement and community interaction; (ii) GRM procedures (including intake, referral, and confidentiality); (iii) SEA/SH risk mitigation and survivor-centered response; (iv) occupational and community health and safety (OHS/CHS) related to works. | Training records; attendance sheets; PIU/PMU progress reports. |
| Number and percentage of project staff, contractors, and supervision personnel trained, disaggregated by role and gender. | Training attendance registers; PIU/PMU reporting. |
| Percentage of contractors that conducted mandatory induction and refresher trainings on CoC, SEA/SH, and GRM prior to works commencement and periodically thereafter. | Contractor compliance checklists; supervision consultant verification records. |

Awareness and Outreach

| Indicator | Data collection methods |
| --- | --- |
| Percentage of project sites with visible and up-to-date information boards displaying: (i) GRM contact details (phone/email); (ii) SEA/SH-safe reporting options; (iii) key CoC messages. | Site monitoring checklists; photographic records; supervision consultant reports. |
| Number of community awareness sessions conducted on GRM access, SEA/SH-safe reporting, and community health and safety. | Session records; attendance sheets; community feedback forms. |
| Percentage of grievances received from project-affected communities that demonstrate awareness of GRM channels (e.g., correct use of hotline, WUA/jamoat focal points). | GRM records; PIU/PMU analysis of grievance intake data. |

Annex 3: Template to register claim

| CLAIM REGISTRATION FORM |  |  |
| --- | --- | --- |
| Name: |  |  |
| - Phone Number: |  |  |
| - Other means of contact: |  |  |
| - Community/Other: |  |  |
| - Age: |  |  |
| - Sex: M F |  |  |
| - Any other relevant information : |  |  |
| - Anonymous |  |  |
| - Type of complainant: |  |  |
| - Affected person(s) |  |  |
| - Intermediary (on behalf of AP) |  |  |
| - Civil society organization |  |  |
| - Local Government Institution |  |  |
| - Other (specify) |  |  |
| - Means of receipt of complaint: |  |  |
| - Letter |  |  |
| - Telephone call |  |  |
| - Email |  |  |
| - Verbal complaint |  |  |
| - Suggestion box |  |  |
| - Other (specify) |  |  |
| - Project Issue / Complaint? Yes No |  |  |
| - Brief description of the problem: |  |  |
| - Prior actions taken by the claimant (if any): |  |  |
| - Other information and/or documents relevant to the complaint |  |  |

Annex 4: Claims monitoring for the period

Summary of the statistics on the follow-up of claims of the General GRM

| Indicator | To be completed |
| --- | --- |
| - Number of claims received during the reporting period; |  |
| - Number of claims resolved and within what timeframe; |  |
| - Number of outstanding claims at the end of the reporting period and comparison with the last reporting period; and reason for the suspense; |  |
| - Response time respected after receipt of the claim and number of claims resolved in a longer time and why; |  |
| - Claims resolved as % of number received; |  |
| - Number of claims closed; |  |
| - Type of documentation to prove resolution |  |
| - Number of solutions implemented out of the number of solutions that were the subject of claims during the past period; |  |
| - Number of unresolved claims and explanations; |  |
| - Number of suggestions and recommendations received by the PCU from grievance committees and/or other local stakeholders; |  |
| - Number and type of dissemination activities on the GRM; |  |
| - Any other relevant information (explain). |  |

Summary of GBV:  SEA/SH Allegations and Complaints Monitoring

| Indicator | To be completed |
| --- | --- |
| Number and percentage of female focal points in GRM. |  |
| Number and percentage of GBV/SEA/SH claims referred to support services. |  |
| Number and percentage of workers trained on SEA/SH prevention and Codes of Conduct, disaggregated by contractor and gender. |  |
| Number of SEA/SH-related allegations or complaints received (no personal data disclosed). |  |
| Percentage of SEA/SH cases referred through confidential, survivor-centered pathways within agreed timelines. |  |
| Number of female focal points assigned for SEA/SH-related grievances at project and site levels. |  |
| Evidence of periodic SEA/SH awareness refreshers conducted at active worksites. |  |
| Other. |  |